TEXT2TASK

# Client Share Link & Client Project View

Full Product, UX, Architecture, Security and Implementation Handoff

Purpose of this document A complete long-term SaaS plan for letting a Text2Task user create a secure no-login project link, choose exactly what a client may see, share progress and selected files, receive client comments, and keep every client response separate from the professional project timeline until the authenticated user explicitly reviews and approves any resulting work.

| Product | Text2Task |
| --- | --- |
| Feature working name | Client Share Link / Client Project View |
| Primary UI label | Share with client |
| Document status | Phase 5 COMPLETE / PASS; Phase 6 mapping/audit only is next |
| Prepared | Original specification: 26 June 2026 • Current checkpoint: 20 August 2026 |
| Intended use | Attach to a new conversation and resume from “Current Master Update — 20 August 2026”. |
| Current Git checkpoint | main @ 8142245 — Complete Client Share Phase 5 communication lifecycle |
| Production status | No rollout authorized. Phase 5A migration is not applied to Production; verify earlier Client Share migration state read-only before any rollout. |

Confidential internal planning document. It records the agreed product boundaries, security rules, UX behavior, integration points, implementation phases, tests and deferred decisions so no context is lost between work sessions.

# Document map

1. Executive decision and product objective

2. Product problem, value and target users

3. Non-negotiable product rules

4. Scope, V1 boundaries and explicit non-goals

5. Complete user flow inside Text2Task

6. Complete no-login client flow

7. Share settings and user control model

8. Public data projection and privacy denylist

9. Progress, task grouping and public status semantics

10. Latest update and publication behavior

11. Shared files, links and Resources integration

12. Client comments, replies and feedback lifecycle

13. Separate Client Communication History

14. Converting feedback into work through existing flows

15. Notifications and unread feedback

16. Secure share-link design and access lifecycle

17. Public-page security, privacy and anti-abuse controls

18. Data model and status definitions

19. Server/API architecture and multi-tenant authorization

20. Reuse of existing Text2Task systems

21. Public-page and dashboard UX requirements

22. Visual direction and SiteUpdate reference

23. Project, task, resource and account lifecycle behavior

24. Error handling and recovery

25. Analytics and observability isolation

26. Performance, caching and accessibility

27. Implementation roadmap and estimated effort

28. Codex working method and guardrails

29. Testing and acceptance criteria

30. Threat model and abuse scenarios

31. Deferred scope and future extensions

32. Decisions already made and open product decisions

34. Current Master Update — 20 August 2026 (authoritative implementation checkpoint)

35. Phase 6 mapping/audit resume instructions and copy-paste continuation

33. Start-here checklist for the next work session

One-sentence feature definition Client Share Link is a secure, user-controlled public projection of selected project information. It lets a client view progress, selected tasks, updates and files without registration and submit feedback that never changes CRM data automatically.

# 1. Executive decision and product objective

Text2Task should provide a simple client-facing project update page that a freelancer, agency, project manager or service provider can create from an existing project and send directly to the client. The client opens the link without registering, sees only the information deliberately shared by the Text2Task user, and can leave comments or feedback.

The feature closes the full Text2Task workflow:

Client request arrives ↓ Text2Task turns it into organized project work ↓ User manages progress, tasks and resources ↓ User publishes a controlled client view ↓ Client sees progress and leaves feedback ↓ User reviews feedback and decides what becomes work

Product position This is not a heavy client portal and not a second CRM. It is a clean, secure project-update page with lightweight asynchronous feedback, designed to reduce status-chasing while keeping the Text2Task user fully in control.

# 2. Product problem, value and target users

Freelancers and small service teams repeatedly answer questions such as “What is done?”, “What is still in progress?”, “Can I see the latest file?” and “Where should I send feedback?”. Client updates are often scattered across WhatsApp, email and calls. This creates repetitive communication, lost feedback and unnecessary manual status reporting.

## 2.1 Core value

Give the client one simple source of truth for the shared project status.

Reduce repeated status messages and “any update?” conversations.

Share selected deliverables without exposing the internal CRM or private project data.

Capture client feedback next to the project while preserving user review and approval.

Strengthen Text2Task as a complete client-work workflow rather than only an extraction tool.

## 2.2 Primary users

| User type | Typical use |
| --- | --- |
| Web designers and developers | Share website progress, revisions, screenshots and launch items. |
| Graphic designers | Share logo concepts, files, milestones and revision feedback. |
| Social media managers | Share content progress, selected assets and client comments. |
| Project managers and VAs | Give stakeholders a clean progress view without dashboard access. |
| Small agencies | Share controlled project updates under a simple professional workflow. |
| Other client-service professionals | Any project with visible progress, deliverables and client feedback. |

# 3. Non-negotiable product rules

| Rule | Required behavior |
| --- | --- |
| User controls visibility | The client sees only project fields, tasks, updates and resources explicitly allowed by the user. |
| Private by default | Existing project data and Resources remain private until selected for a share link. |
| No client account required | The client can open the link and comment without registering for Text2Task. |
| No automatic CRM changes | A client comment, approval-like response or request for changes can never directly alter project or task data. |
| Separate communication history | Client comments and user replies live in a dedicated client-communication stream, not in the professional work timeline. |
| Existing systems stay authoritative | Projects, subtasks, Resources, Client Updates and the transactional save/update mechanisms remain the source of truth. |
| No duplicate project logic | The feature reads a safe public projection of existing data; it does not create a second project model. |
| Secure bearer access | Share access uses strong opaque secrets, revocation, rotation, expiry controls and strict server-side scoping. |
| No hidden data leakage | Public progress, counts and statuses must be calculated from the shared subset, not from private items. |
| No third-party tracking on client pages | Public client pages should not load Clarity, GA4 or other content-recording analytics by default. |
| Long-term SaaS architecture | The implementation must be multi-tenant, auditable, rate-limited, resilient and designed for future multiple links per project. |
| User alone runs full builds | Codex may make and review targeted changes, but the user runs full builds manually to preserve credits and control. |

# 4. Scope, V1 boundaries and explicit non-goals

## 4.1 V1 must include

Create one active client share link from an existing project, with architecture that supports multiple links later.

Copy link, preview client page, open native share and open a prefilled WhatsApp share message without WhatsApp API integration.

Select which tasks/subtasks are visible.

Show safe public project status, progress, optional deadline and a user-published latest update.

Share selected existing Resources, including supported files and links.

Allow plain-text client comments without registration.

Allow the Text2Task user to reply, mark reviewed/resolved/dismissed and review the feedback inside the project.

Let the user disable, rotate or expire the link.

Display last viewed time and unread feedback count.

Keep all feedback separate until the authenticated user explicitly converts or applies it.

## 4.2 Explicit V1 non-goals

No full client account, client dashboard or client login system.

No real-time chat, typing indicators, presence or WebSocket conversation product.

No client editing of task titles, deadlines, statuses or project fields.

No direct client completion of tasks.

No automatic approval workflow that marks internal work approved or Done.

No client file upload in V1; it would require a separate secure upload/quarantine design.

No e-signature, contract acceptance or legally binding approval record.

No automatic exposure of the internal project timeline, amount, priority, contact notes or raw client request.

No public directory, search page or indexable client portal.

No WhatsApp Business API, Gmail connection or other account integration simply to share the link.

Important scope clarification A future lightweight “Looks good” or “Changes requested” client response can be added, but it must still be stored as client feedback and require user review. Formal approval/sign-off is not part of V1.

# 5. Complete user flow inside Text2Task

1. The authenticated user opens a project in Text2Task.

2. The user selects “Share with client”.

3. If no link exists, Text2Task opens a setup panel rather than immediately publishing all project data.

4. The user chooses public project fields, visible tasks, shared resources, feedback settings and access controls.

5. The user previews the exact client page before publication.

6. The user creates or saves the share link.

7. Text2Task shows Copy client link, Share, WhatsApp, Preview and Manage access actions.

8. The user sends the link through any channel they choose.

9. The manage panel shows Active/Disabled/Expired, last viewed, view count, shared items and unread feedback.

10. When the client comments, the project shows a badge such as “Client feedback: 2 new”.

11. The user opens Client Communication History, reviews the comment and replies or chooses a follow-up action.

12. Only after a separate authenticated review may feedback be converted into a task or analyzed through the existing Client Update flow.

## 5.1 Recommended project actions

| Action | Behavior |
| --- | --- |
| Share with client | Open setup/manage panel for the project share link. |
| Copy client link | Copy the active secure link; disabled if the link is inactive. |
| Share | Use the browser/native share sheet where supported. |
| WhatsApp | Open a prefilled WhatsApp share URL; no account integration or API permission. |
| Preview | Open the public page in preview mode using the current authenticated user, without generating public activity. |
| Manage access | Edit visible content, comments, expiry, PIN, disable and rotate controls. |

# 6. Complete no-login client flow

1. The client receives the link from the Text2Task user.

2. The client opens a clean project-update page without registration.

3. If the link has a PIN, the client enters it before access is granted.

4. The client sees the business/user identity, project title, safe public status, public progress and optional target date.

5. The client reads the latest published update.

6. The client sees only shared task groups and selected shared files/links.

7. The client writes a plain-text comment or feedback message.

8. The page confirms that the feedback was sent to the project owner.

9. The comment appears in the client communication thread if the design enables immediate visibility.

10. The client may return through the same link while it remains active.

## 6.1 Client page principles

No dashboard navigation, account menu, billing UI or unrelated Text2Task product controls.

Mobile-first, readable and fast; most clients will open the link from WhatsApp or email on a phone.

Clear ownership: display the freelancer/agency/business name where available, with subtle “Shared via Text2Task” branding.

No promise that client comments directly change the project; use wording such as “Your feedback was sent for review.”

# 7. Share settings and user control model

The share panel must be an explicit publication control layer. Creating a share link must never expose the entire project object by default.

| Settings group | User control |
| --- | --- |
| Project information | Project title, public status, progress, target date, client-facing subtitle. Amount, priority and private details remain unavailable. |
| Tasks | Select each visible subtask; choose whether completed tasks appear; optionally mark an item as waiting for client feedback. |
| Latest update | Compose or publish a client-safe update. The internal timeline is not shown automatically. |
| Files and links | Select Resources individually; choose display label and whether downloading is allowed where relevant. |
| Feedback | Enable/disable client comments. Comments are enabled only while the link is active. |
| Access | Active state, optional expiry, optional PIN, rotate link and revoke access. |
| Branding | Business/user display name and optional logo when Text2Task profile support exists. |

## 7.1 Safe defaults

The project title and high-level status may be preselected, but the user must confirm before publication.

No task is shared unless explicitly selected or the user deliberately chooses Select all.

No Resource is shared unless explicitly selected.

Deadline is off by default when it may be internal or uncertain.

Client comments may be on by default only after the user reviews the setting.

No amount, priority, client phone/email, private notes, raw input or internal activity is ever offered as a public toggle in V1.

## 7.2 Preview and save behavior

Preview must use the exact public projection and layout, not a separate mock preview.

Closing the panel without saving discards temporary configuration changes.

Saving a configuration update applies atomically; partial settings must not become public.

Every access-sensitive action requires an authenticated project-owner check on the server.

# 8. Public data projection and privacy denylist

The public page must never fetch or serialize the complete project record and then hide fields in the browser. The server should build a strict public projection containing only whitelisted data for the verified active share link.

| Public field | Rule |
| --- | --- |
| Project title | Allowed when enabled. |
| Client-facing subtitle / client name | Optional; user controlled. |
| Public status | Derived/mapped safe label; internal urgency is not exposed. |
| Progress | Calculated only from shared tasks or an explicit public override. |
| Target date | Optional user-controlled field. |
| Latest public update | Only explicitly published client-facing text. |
| Selected task title and safe state | Allowed only for shared task IDs. |
| Shared resource label and controlled access | Allowed only through share-resource mapping. |
| Client comment thread | Only comments/replies intentionally visible to the client. |

## 8.1 Hard denylist

Project amount, estimated revenue, internal cost or profit.

Priority, including Urgent, unless a future explicit public status is created.

Raw input, source email/message content and extraction metadata.

Client phone, email, notes and private contact details.

Internal user notes and internal resource notes.

Deleted, archived or hidden tasks and their counts.

Internal timeline events, audit logs and analytics events.

Database IDs, user IDs, project IDs, storage paths and service metadata.

Other projects or clients under the same account.

No hidden-count leakage If a project has 12 internal tasks but only 5 are shared, the public page must not show “5 of 12” or calculate progress from all 12. Public counts and percentages use only the visible subset.

# 9. Progress, task grouping and public status semantics

## 9.1 Public progress calculation

public_progress = completed_shared_tasks / total_shared_tasks

If no tasks are shared, hide the progress percentage unless the user explicitly sets a public progress value. The public calculation must not reveal hidden task counts.

## 9.2 Public groups

| Public group | Meaning |
| --- | --- |
| In progress | Shared tasks actively being worked on. Internal In Progress and selected Review items can map here. |
| Waiting for your feedback | A share-layer flag selected by the user. It is not a new automatic internal task status. |
| Completed | Shared tasks whose internal status is Done. |
| Coming up | Selected shared tasks not yet started. Internal New can map here. |

## 9.3 Mapping rules

The internal Urgent priority/status must not appear publicly as Urgent unless a future explicit public label is designed.

Waiting for your feedback is controlled by a per-share-task field, not inferred solely from internal Review status.

A client response does not automatically move an item out of Waiting for your feedback.

Task order should follow an explicit public display order or the existing subtask order if no public order is set.

Soft-deleted or permanently deleted tasks disappear from the public projection immediately.

# 10. Latest update and publication behavior

The Latest update section should be a deliberate client-facing message. It must not automatically expose every internal Project Timeline or Client Update event.

## 10.1 Recommended behavior

The user composes or selects a client-safe update in the share management panel.

Publishing creates an immutable update version with published_at and created_by values.

The public page shows the latest published update and its date.

Older published updates may be retained for audit; a full public update feed can be deferred.

Editing should create a new version or preserve a revision record rather than silently rewriting history without trace.

## 10.2 Relationship to Client Updates

Existing Client Updates remain an internal analysis/apply feature. A user may choose to publish a safe summary derived from an update, but the share page must not automatically expose the raw client request, suggested update plan or internal review history.

# 11. Shared files, links and Resources integration

Text2Task already has a private Resources feature. Client sharing must reuse those records through an explicit share mapping rather than duplicating uploads or turning the storage bucket public.

## 11.1 Resource rules

Every Resource remains Private by default.

The user explicitly selects Share with client for a particular share link.

The same Resource may be shared on one link and private on another in the future.

Removing the mapping stops client access immediately without deleting the Resource from the project.

Deleting the Resource invalidates every public access route.

Internal notes must not be exposed; a future Public note must be an explicit separate field/type.

| Resource type | Public behavior |
| --- | --- |
| File | Public endpoint verifies share session and resource mapping, then issues a short-lived signed URL. Never expose the storage path. |
| External link | Display user-approved label. Open with noopener/noreferrer; no automatic preview or server-side URL fetch. |
| Note | Internal note remains private. V1 may omit note sharing or require a dedicated client-safe copy. |

## 11.2 Download controls

Support can_download on each share-resource mapping where practical.

Signed URL lifetime should be short, such as a few minutes, and generated only after link verification.

Public file access must stop when the link is disabled, expired, rotated or the resource is unshared.

Do not copy public files into a permanent public bucket.

# 12. Client comments, replies and feedback lifecycle

Client feedback is asynchronous communication, not a direct project command and not real-time chat.

## 12.1 Client submission

Plain text only in V1; no HTML, Markdown execution or client file attachments.

A required display name is recommended. Client email can remain optional or be deferred to avoid unnecessary personal-data collection.

Maximum length and rate limits must be enforced server-side.

The server escapes/sanitizes all content before display.

The confirmation message should say the feedback was sent for review, not that the project was changed.

## 12.2 User actions

| User action | Effect |
| --- | --- |
| Reply | Add a user reply visible in the public conversation thread. |
| Mark reviewed | Remove unread state without changing project work. |
| Resolve | Mark the conversation handled while preserving history. |
| Dismiss | Record that no action is required; preserve audit/history. |
| Analyze as client update | Send selected feedback text into the existing Client Update analysis/review flow. |
| Create task manually | Open a prefilled manual task creation/review action; do not save automatically. |

## 12.3 Client-side behavior

The client cannot edit project fields or task records.

The client cannot mark tasks Done or change internal statuses.

The client cannot delete another person’s comments.

Whether the client can edit/delete their own comment is deferred; the safe V1 is immutable submission.

The user may hide a comment from the client view while keeping the internal audit record.

# 13. Separate Client Communication History

Client communication must be stored and presented separately from the professional Project Timeline. The two streams have different meanings and permissions.

| Professional Project Timeline | Client Communication History |
| --- | --- |
| Task created or updated | Share link created, viewed, disabled or rotated |
| Project status changed | Client comment submitted |
| Resource added or removed | User reply sent |
| Client Update applied after approval | Comment reviewed, resolved, dismissed or converted |
| Transactional work history | Communication and feedback history |

Permanent boundary A client comment enters the professional project history only after the Text2Task user deliberately converts/applies it through an authenticated workflow. The original communication record remains in Client Communication History for traceability.

# 14. Converting feedback into work through existing flows

The feature should reuse the existing Client Updates engine whenever AI interpretation is helpful. It must not introduce a parallel “client share feedback AI” that behaves differently.

Client comment ↓ Stored as communication only ↓ User selects “Analyze as client update” ↓ Existing Client Update analyzer ↓ Existing review modal / suggested update plan ↓ User selects, edits and approves ↓ Existing transactional apply flow

## 14.1 Non-negotiable conversion rules

No automatic analysis on every comment unless explicitly enabled later and still review-only.

No automatic task creation from client text.

The conversion action records the source comment ID.

A converted comment remains visible in communication history with a Converted state and link to the resulting internal item where permitted.

Idempotency prevents one comment from unintentionally creating duplicate updates/tasks.

# 15. Notifications and unread feedback

## 15.1 In-app

Project badge: Client feedback: N new.

Dashboard/recent activity entry without exposing comment text unnecessarily.

Unread count based on user review state, not on whether the comment changed project work.

Manage-share screen shows last viewed and latest feedback time.

## 15.2 Email notification

A user email notification through the existing Resend setup is appropriate, but it must be sent after the comment transaction commits. Notification failure must never roll back or hide the saved comment. The email should contain a safe summary and authenticated link to Text2Task, not a public approve action.

## 15.3 Client reply notification

V1 can omit automatic email to the client because the client has no account and email collection is optional. If added later, explicit consent, verified address handling and unsubscribe/transactional policy must be defined.

# 16. Secure share-link design and access lifecycle

## 16.1 Secret strength

Each link must use a cryptographically random opaque secret with at least 128 bits of entropy; 256 bits is preferred. It must not encode the project ID, user ID, client email or any predictable value.

## 16.2 Recommended high-security URL/session design

To reduce secret leakage in referrers and infrastructure URL logs, the preferred design is a public identifier plus a secret in the URL fragment:

https://text2task.com/share/<public-id>#<secret>

The browser sends only the public ID in the HTTP request. Client-side code reads the fragment and exchanges it through a secure POST endpoint. The server verifies the secret and sets a short-lived Secure, HttpOnly, SameSite cookie scoped to that share page. The browser then removes the fragment from the visible URL.

Store only a keyed HMAC/digest for verification; store an encrypted copy only if the user must repeatedly reveal/copy the same link.

Use constant-time comparison where applicable.

Never place the secret in analytics, client error reports, database logs or application log messages.

If platform compatibility forces a token in the path, perform an immediate token-to-session exchange, redirect to a clean URL and confirm that all infrastructure logs are redacted.

## 16.3 Link states

| State | Behavior |
| --- | --- |
| draft | Configuration exists but is not publicly accessible. |
| active | Access and comments permitted subject to settings. |
| disabled | Owner manually stopped access; can be re-enabled if product policy allows. |
| expired | Expiry time passed; access rejected. |
| rotated | Old secret revoked and replaced by a new one. |
| revoked | Permanently invalidated; retained for audit. |

## 16.4 Rotation

Generate a completely new secret; never derive it from the old secret.

Revoke the old secret immediately unless an explicit grace period is designed.

Invalidate existing public share sessions tied to the old token.

Keep the old record for audit and attempted-use detection.

Show a warning that previously sent links will stop working.

# 17. Public-page security, privacy and anti-abuse controls

## 17.1 Server authorization boundary

Anonymous browsers never query Supabase tables directly for project data.

A server endpoint verifies the share session, link state, expiry and project mapping, then returns only the whitelisted projection.

The Service Role remains server-only and every query is explicitly scoped to the verified share_link_id and project_id.

RLS protects authenticated owner-facing tables; public access is not granted through broad anon policies.

## 17.2 Security headers and browser controls

| Control | Requirement |
| --- | --- |
| robots | noindex, nofollow, noarchive; exclude from sitemap. |
| Referrer-Policy | no-referrer. |
| Cache-Control | private, no-store for sensitive public responses. |
| Content-Security-Policy | Restrictive policy: default-src 'self'; object-src 'none'; frame-ancestors 'none'; base-uri 'none'; form-action 'self', with only required asset origins. |
| X-Content-Type-Options | nosniff. |
| External links | target=_blank with rel=noopener noreferrer nofollow where appropriate. |

## 17.3 Comment abuse prevention

Rate limit by share link and privacy-preserving client network identifier.

Limit comment length, request body size and submission frequency.

Plain text only; escape output; reject control characters and malformed input.

Use origin checks and CSRF/session protections for the public session workflow.

Introduce a challenge/CAPTCHA only after suspicious behavior or abuse thresholds, not necessarily on every first comment.

Temporarily suspend commenting or the link after repeated abuse while preserving read-only access if product policy allows.

## 17.4 Privacy-preserving event data

Do not store raw IP long term unless a documented security need exists.

Use HMAC/truncated identifiers and short retention for abuse control where possible.

Do not store full share secrets, comment bodies or file names in analytics events.

Exclude public pages from session replay and third-party trackers.

# 18. Data model and status definitions

Final column names must follow the existing repository conventions after a mapping pass. The following is the recommended logical model.

| Logical table | Purpose |
| --- | --- |
| project_share_links | One row per share link: owner, project, public_id, token_digest, encrypted token if required, state, expiry, PIN hash, config version, timestamps, last_viewed_at. |
| project_share_tasks | Visible task mappings: share_link_id, subtask_id, public group/feedback flag, display order, timestamps. |
| project_shared_resources | Explicit resource mappings: share_link_id, resource_id, public label, can_download, display order. |
| project_share_updates | Versioned client-facing update text with published_at, created_by and active/current marker. |
| project_client_comments | Client comments and user replies in one threaded table: author_type, display name, body, parent_id, visibility, status, timestamps. |
| project_feedback_conversions | Traceability from a comment to an existing Client Update, subtask or other reviewed result. |
| project_share_events | Operational/audit events: created, viewed, commented, replied, disabled, rotated, expired, resource opened. |

## 18.1 Suggested comment states

new → reviewed → resolved ↘ dismissed ↘ converted

## 18.2 Suggested fields requiring encryption or hashing

Share secret: HMAC/digest for lookup/verification; encrypted copy only if reveal is required.

PIN: slow password hash, never reversible plaintext.

Optional commenter email: treat as personal data and restrict access/retention.

Network abuse identifiers: keyed HMAC with short retention, not plain IP in product analytics.

## 18.3 Database constraints

Every share link belongs to exactly one authenticated owner and one project owned by that user.

Unique token digest/public ID constraints.

Unique share_link_id + subtask_id and share_link_id + resource_id mappings.

Foreign keys with deliberate delete behavior; permanent project deletion must revoke access before cascading.

Check constraints for allowed states and author types.

Indexes for active public ID lookup, owner/project management, unread comments and event recency.

# 19. Server/API architecture and multi-tenant authorization

## 19.1 Owner-facing server operations

Create draft/active share link for an owned project.

Read and update share configuration.

Preview public projection as owner without recording a public view.

Rotate, disable, re-enable or set expiry/PIN.

Select/unselect tasks and Resources.

Publish latest update.

Read/respond to client comments and update comment state.

Initiate conversion into the existing Client Update/manual task review flow.

## 19.2 Public server operations

Exchange public ID + secret for a scoped share session.

Read the strict public projection for the active link.

Submit a comment subject to access, rate and input controls.

Request a shared file access token/signed URL after re-verification.

Read visible client/user communication for the current share link.

## 19.3 Transaction boundaries

Creating a link and its initial settings should commit atomically.

Saving share configuration must not leave half-updated visibility mappings.

Comment save commits before notifications or analytics run.

Rotation atomically creates the new secret, revokes the old one and invalidates sessions.

Feedback conversion records the relationship only after the existing core operation succeeds.

# 20. Reuse of existing Text2Task systems

| Existing system | Integration rule |
| --- | --- |
| Projects | The share link references the existing project; no duplicate public-project record as a new source of truth. |
| Subtasks | Visible rows reference existing subtasks; safe public grouping is a share-layer projection. |
| Resources | Existing private Resources are explicitly mapped for client access; storage remains private. |
| Client Updates | Client feedback can be intentionally sent through the existing analyze/review/apply flow. |
| Transactional saves | Any work created or changed from feedback uses existing authoritative transaction paths. |
| Auth | Only the Text2Task owner uses normal authentication; the client uses scoped share access, not an account. |
| Notifications | Use existing outbound email infrastructure without making notification success part of comment success. |
| Analytics | First-party operational events only, isolated after core actions and without sensitive content. |

Do not duplicate the product The share feature is a presentation, permission and communication layer over the existing project model. It must never become a separate client-project database that drifts from Projects, Subtasks and Resources.

# 21. Public-page and dashboard UX requirements

## 21.1 Owner/project UI

Primary button: Share with client.

After activation: Copy client link, Share/WhatsApp, Preview and Manage access.

Status indicator: Active, Disabled or Expired.

Metadata: Last viewed, created date, expiry and unread feedback count.

Client feedback history displayed in a dedicated section/modal, not mixed into the professional timeline.

Archived project remains read-only internally; share management behavior follows lifecycle rules in Section 23.

## 21.2 Client page

Business or freelancer name Project update Website Redesign In progress 67% complete Target: July 18 ──────────────────────────────────────────────── Latest update Homepage and mobile navigation are complete. Product page revisions are now in progress. In progress • Product page revisions • Mobile image optimization Waiting for your feedback • Homepage final design Completed ✓ Homepage wireframe ✓ Mobile navigation Shared files • Homepage preview • Updated logo Comments and feedback Client: Please make the main heading slightly larger. User: Thanks, I’ll review that change. [Your name] [Write a comment…] [Send feedback]

## 21.3 Exact copy guidance

| State | Recommended client-facing copy |
| --- | --- |
| Comment confirmation | Your feedback was sent to the project owner for review. |
| Disabled/expired link | This project update is no longer available. Please contact the person who shared the link. |
| No shared tasks | There are no shared task updates yet. |
| No shared files | No files have been shared yet. |
| Rate limited | Too many attempts. Please wait and try again. |
| File unavailable | This file is no longer available. |

# 22. Visual direction and SiteUpdate reference

The SiteUpdate example is a visual reference for simplicity only. Text2Task should not copy its data model, construction-specific fields, financial cards or exact interface. The useful ideas are the compact share controls, a focused client page, clear progress and grouped task states.

## 22.1 What to take from the reference

Visible Copy client link, WhatsApp/share and Preview actions near the project header.

A client page with project title, status, progress, target date and grouped tasks.

A narrow centered reading column that works well on desktop and mobile.

Clear distinction between In progress, Completed and Coming up.

## 22.2 What Text2Task must do differently

Use the current Text2Task white/off-white and restrained blue visual system with fewer card borders.

Add selected Resources and a dedicated client feedback conversation.

Keep internal data private and require explicit share configuration.

Treat waiting for feedback as a share-layer flag, not an automatic internal status change.

Do not expose financial estimates, private client details or internal notes.

Use stronger link/session security, rotation, expiry and server-side public projection.

Visual reference supplied by the user: useful for interaction simplicity only; not a specification to copy.

# 23. Project, task, resource and account lifecycle behavior

| Event | Required behavior |
| --- | --- |
| Project status becomes Done | Link remains active unless user disables it; client page may show Completed status. |
| Project archived | Recommended default: preserve link state but show owner a clear warning/manage option. Archived data remains read-only; no automatic new sharing. |
| Project permanently deleted | Revoke all share links and file access before/coupled with deletion. |
| Task hidden/unshared | Remove it immediately from the public projection and progress calculation. |
| Task deleted | Mapping becomes invalid/removed; public page must not show stale cached data. |
| Resource unshared/deleted | Signed access stops immediately. |
| Link disabled/expired | Page returns friendly unavailable state; comments and file access are rejected. |
| Link rotated | Old link and old sessions stop working; new link preserves configuration where intended. |
| User account disabled/deleted | All public links are disabled/revoked as part of account lifecycle. |
| Plan downgrade | Product decision required; do not silently delete history. Prefer read-only management/clear grace policy if this becomes a paid feature. |

# 24. Error handling and recovery

| Failure | Safe behavior |
| --- | --- |
| Share secret invalid | Generic unavailable page; do not reveal whether project/public ID exists. |
| Link disabled or expired | Friendly unavailable page; no details or comments. |
| Configuration save partially fails | Rollback transaction and keep previous published configuration. |
| Comment notification fails | Comment remains saved; retry notification asynchronously. |
| File signed URL fails | Show file unavailable; do not reveal storage details. |
| Resource deleted during view | Remove item on next fetch; client receives unavailable state if already clicked. |
| Rate limit reached | Return clear retry message and log privacy-safe security event. |
| Owner preview fails | Do not create or expose a public link as a fallback. |
| Conversion into work fails | Keep original feedback unchanged and show authenticated retry/error state. |

Never fail by exposing more data An authorization, configuration or lookup error must result in no public data. The feature may degrade to “unavailable,” but it may never fall back to the raw project or an unscoped query.

# 25. Analytics and observability isolation

Text2Task analytics remains an optional observability layer only. All core operations commit first. Analytics and notifications run afterward with strict isolation and fail-safe error handling.

## 25.1 Allowed operational events

share_link_created

share_link_rotated

share_link_disabled

share_page_viewed

client_comment_submitted

client_comment_reviewed

client_comment_converted

shared_resource_opened

share_rate_limit_triggered

## 25.2 Prohibited analytics payloads

Share secret or full public URL.

Client comment text or user reply text.

Project title, client name, email, phone or notes.

Shared file names, storage paths or signed URLs.

Raw IP address in product analytics.

## 25.3 Third-party scripts

Exclude /share and related public client routes from Microsoft Clarity, GA4, internal browser collectors and session replay by default. Only minimal server-side first-party operational events should be recorded, without content.

# 26. Performance, caching and accessibility

## 26.1 Performance

Public projection query should be bounded and select only required fields.

Avoid N+1 resource/task/comment queries; use deliberate joins/RPC/server aggregation after mapping the schema.

Use no-store for sensitive share content unless a carefully scoped private cache design is proven safe.

Generate file signed URLs on demand rather than on every page load.

Paginate or cap long communication threads; V1 may show recent comments with load more.

## 26.2 Accessibility

Semantic headings and lists; do not rely on color alone for task states.

Keyboard-accessible controls, visible focus states and sufficiently large mobile touch targets.

Progress bar includes readable text such as 6 of 9 shared tasks completed.

Shared image files require an accessible label; do not infer alt text from private file names without review.

Client comment form has labels, errors, success announcements and character limits.

Support reduced motion and high-contrast states consistent with the main product.

# 27. Implementation roadmap and estimated effort

The feature is materially simpler than Secure Inbox/Email Import because it does not require inbound email routing, quarantine or malware scanning. The main complexity is secure public access, strict data projection, shared files and feedback isolation.

| Phase | Deliverable |
| --- | --- |
| Phase 0 — Mapping and threat model | Map current project detail, subtasks, Resources, Client Updates, timeline, archive/delete flows, RLS and server patterns. No code changes. |
| Phase 1 — Data foundation | Migrations, RLS, constraints, token/session utilities, feature flag and owner-only server operations. |
| Phase 2 — Share configuration | Share with client panel, safe defaults, task/resource selection, preview and link lifecycle controls. |
| Phase 3 — Public view | Secure session exchange, public projection, status/progress groups, latest update and unavailable states. |
| Phase 4 — Shared Resources | Explicit mappings and verified short-lived file access. |
| Phase 5 — Client feedback | Comment submission, communication history, replies, unread/resolved/dismissed states and notifications. |
| Phase 6 — Existing-flow conversion | Analyze feedback through existing Client Update review/apply and optional manual task prefill. |
| Phase 7 — Hardening | Rate limits, abuse controls, security headers, noindex, privacy, lifecycle edge cases and accessibility. |
| Phase 8 — Audit and rollout | Full regression, security review, feature-flag rollout, production monitoring and documentation update. |

## 27.1 Realistic time estimate with Codex

Internal proof of secure view-only sharing: approximately 3–5 concentrated working days.

Professional V1 with settings, tasks, files and comments: approximately 8–12 concentrated working days.

Full hardening, edge cases, conversion workflow and regression: approximately 10–15 working days total, plus reserve for discoveries and manual testing.

Calendar time depends on deployment checks, manual builds and defects found during security testing; do not compress security review simply because coding is faster.

# 28. Codex working method and guardrails

## 28.1 Permanent rules for Codex

Map first; do not edit during the initial mapping task.

Never build a second project, task, Resources or Client Update system.

Never expose raw project objects to public routes.

Never allow client feedback to change CRM data automatically.

Keep Client Communication History separate from Project Timeline.

Use secure server-side authorization and fail closed on uncertainty.

Do not weaken existing RLS, auth, archive/delete or transactional behavior.

Do not add third-party analytics to public client pages.

Do not run a full build; the user alone runs full builds manually.

Make small phase-scoped changes, show diffs and stop after the requested scope.

## 28.2 Recommended first Codex prompt

Map the existing Text2Task codebase for a future Client Share Link feature. Do not edit any files and do not run a full build. Find and document: 1. Project detail and project-card components on desktop and mobile. 2. Project, subtask and client data access paths and types. 3. Resources tables, storage routes, signed open/download logic and RLS. 4. Client Updates analyze/review/apply/history flow and transactional apply path. 5. Project timeline and archive/restore/permanent-delete behavior. 6. Current auth/server-client boundaries and service-role usage. 7. Existing notification, analytics and feature-flag patterns. 8. Current security headers, robots/sitemap behavior and public-route patterns. 9. Best exact integration points for: - share settings, - public safe projection, - secure link/session exchange, - shared resources, - separate client communication history, - feedback conversion through existing Client Updates. Return file paths, current flow diagrams, risks, recommended phased implementation and a no-duplication plan. Do not implement anything.

## 28.3 AGENTS.md constraints to add before implementation

Client share pages expose only server-built whitelisted projections.

Client comments never mutate project/task data automatically.

Client communication remains separate from professional project history.

Shared Resources remain private storage objects accessed only through verified short-lived authorization.

Public share routes are excluded from third-party analytics/session replay.

Codex must not run full builds.

# 29. Testing and acceptance criteria

## 29.1 Functional acceptance

☐ Owner can create a share link for an owned project and cannot create one for another user’s project.

☐ New link does not expose unselected tasks or Resources.

☐ Preview exactly matches the public projection without counting as a client view.

☐ Public progress uses only visible tasks.

☐ Hidden/internal fields never appear in HTML, JSON, API responses or client-side state.

☐ Client can open the active link without registration.

☐ Client can submit a valid comment and receives confirmation.

☐ The comment appears in separate Client Communication History and does not change any project/task field.

☐ User can reply, review, resolve and dismiss feedback.

☐ User can intentionally send feedback through the existing Client Update review/apply flow.

☐ Disabling, expiring and rotating the link stop access as specified.

☐ Unsharing/deleting a Resource immediately blocks public access.

## 29.2 Security acceptance

☐ A guessed/modified public ID or secret returns a generic unavailable response.

☐ Cross-account project/task/resource IDs cannot be used to expand the public projection.

☐ Old tokens and sessions fail after rotation.

☐ Expired/disabled links reject reads, comments and file requests.

☐ Comment HTML/script payloads render as harmless text or are rejected.

☐ Rate limits protect comment and session-exchange endpoints.

☐ No share secret appears in analytics, error tracking or application logs.

☐ Public pages are noindex and excluded from sitemap and third-party analytics.

☐ Signed file URLs are short-lived and cannot be generated for unshared Resources.

☐ Direct anonymous database access remains denied.

## 29.3 Regression acceptance

☐ Existing project/task editing still works.

☐ Existing Resources upload/open/download/delete still works privately.

☐ Existing Client Update analysis/apply/history still works.

☐ Archive/restore/permanent delete still works transactionally.

☐ Desktop and mobile project pages remain usable.

☐ Analytics failures cannot block share/comment core actions.

☐ User-run full build succeeds after each completed phase.

# 30. Threat model and abuse scenarios

| Threat | Primary mitigation |
| --- | --- |
| Link guessing | 256-bit opaque secret, HMAC verification, rate limiting and generic errors. |
| Link forwarded to the wrong person | User-controlled PIN/expiry, immediate disable and rotation; link is a bearer credential. |
| Secret leaks through referrer/logs | Fragment-to-session exchange, no-referrer, URL cleanup and log redaction. |
| Cross-tenant IDOR | Server scopes every query to verified share link + owned project; no direct anon table reads. |
| Hidden-field exposure | Strict projection/allowlist; never serialize full records. |
| XSS through comments | Plain text only, server validation, escaping/sanitization and CSP. |
| Spam/flooding | Per-link/network limits, body limits, suspicious-behavior challenge and temporary suspension. |
| Permanent signed-file link leakage | Short-lived on-demand signed URLs after share-session verification. |
| Client comment changes project | No write capability from public flow; conversion requires authenticated review. |
| Analytics/privacy leak | No third-party scripts; content-free first-party operational events only. |
| Stale cache after revocation | No-store/private responses and server revalidation for file/comment actions. |
| Owner accidentally shares new private task | New tasks are hidden until explicitly selected; safe defaults and preview. |

# 31. Deferred scope and future extensions

Multiple links per project for client, partner, subcontractor or stakeholder with different permissions.

Client email verification or magic-code verification without creating a full account.

Formal approval/sign-off with explicit legal/product requirements.

Client file upload through a separate secure quarantine and malware-scanning pipeline.

Public update history/feed rather than only the latest update.

Custom branding, logo, colors and custom client portal domain for higher plans.

Email notification to clients when the user replies or publishes a new update.

Per-task client response buttons such as Looks good / Request changes, still review-only internally.

Public progress override or milestone model for projects where task counts are not meaningful.

Optional read receipts and digest notifications.

Localization and RTL public pages.

Passwordless client account/portal only if real product demand proves it necessary.

# 32. Decisions already made and open product decisions

## 32.1 Decisions already made

☒ The client opens a secure link without registration.

☒ The user has full control over what is shared and can revoke access.

☒ The page can show project progress, selected subtasks and selected files/resources.

☒ The client can send comments/feedback to the Text2Task user.

☒ Client feedback never changes the project automatically.

☒ Client communication history remains separate from professional project/work history.

☒ Resources stay private by default and require explicit sharing.

☒ The design should be simple like the supplied SiteUpdate example, but adapted to Text2Task and its current visual system.

☒ WhatsApp sharing uses a normal share link/prefilled message, not WhatsApp account integration.

☒ The architecture must be production SaaS quality from the beginning, not a temporary patch.

## 32.2 Open decisions to resolve during planning, not hard-code prematurely

☐ Whether Client Share Link is Free, Pro-only or limited by plan.

☐ Whether V1 allows one active link per project in the UI while retaining multi-link database support.

☐ Whether PIN is included in V1 or delivered in the hardening phase.

☐ Whether the commenter email field is omitted, optional or required.

☐ Whether user replies are immediately visible publicly or require a Send/publish action.

☐ Whether archived projects keep active links by default or prompt the user.

☐ Exact retention period for share events, revoked links and dismissed comments.

☐ Whether the public page shows the client’s name by default.

☐ Whether latest update edits create versions visible to the owner only or a full public history.

# 33. Start-here checklist for the next work session

Correct starting point Do not begin with UI or database migrations. Start with a read-only mapping of the existing production code and compare the results against this document. The implementation plan must be adjusted to the real repository before any edits.

☐ Open a new conversation and attach this handoff document.

☐ State that Text2Task is an active production SaaS and the solution must be durable, not a patch.

☐ Run the Phase 0 Codex mapping prompt from Section 28.2.

☐ Confirm exact integration points for project detail, Resources, Client Updates, timeline and transactional operations.

☐ Confirm whether current public-route/header middleware can enforce noindex, CSP, no-referrer and analytics exclusion.

☐ Review the proposed database model against existing naming conventions and RLS patterns.

☐ Resolve the small set of open product decisions required for Phase 1 only.

☐ Update AGENTS.md with the permanent guardrails before implementation.

☐ Implement Phase 1 only; inspect the diff and migrations.

☐ The user runs the full build and manual regression tests before moving to Phase 2.

☐ Continue phase by phase, updating the handoff after every stable checkpoint.

# Final implementation principle

The permanent rule The client sees only a secure public projection chosen by the Text2Task user. Client comments are communication, not commands. No shared link, comment, response or file action may directly change professional project data without authenticated user review and explicit approval.

This document is the complete starting specification for the Client Share Link / Client Project View feature as agreed on 26 June 2026. Any future implementation decision that conflicts with the permanent rule above must be treated as a design regression and reviewed before coding.

# Addendum A — Review revisions (28 July 2026)

Status of this addendum This addendum records decisions and additions made in a technical and product review of the 26 June 2026 handoff. Where it conflicts with earlier sections, this addendum is authoritative and must be followed. It does not change the permanent rule in the final section; it strengthens it.

## A.1 Resolved open decisions (supersede Section 32.2)

| Decision | Resolution for V1 |
| --- | --- |
| Multiple links per project | V1 exposes one active link per project in the UI; the database schema supports multiple links from day one (per Section 18). This is locked before Phase 1 because it affects the schema. |
| PIN and expiry | Optional PIN and optional expiry are included in V1, not deferred to hardening. The link is a bearer credential shared mainly over WhatsApp; forwarding to the wrong person is the most likely real-world abuse and PIN/expiry are the cheapest defense. |
| Commenter email field | Omitted or optional in V1, never required. Default is to omit, to minimize personal-data collection. If collected, treat it per Sections 18.2 and 17.4. |

The remaining Section 32.2 decisions — pricing tier, reply visibility, archived-project link behavior, retention periods, showing the client name, and update versioning — remain open and do not block Phase 1.

## A.2 Added V1 requirements

Secret-exchange validation on real in-app browsers (extends Section 16.2; add to Phase 1). The fragment-to-session exchange must be validated on real WhatsApp, Instagram, and iOS/Android in-app webviews before Phase 3 is considered done, because these are the primary sharing channels and some webviews mangle the URL fragment or the client-side bootstrap. If validation fails, use the documented token-in-path then immediate exchange then clean-redirect fallback.

Cache enforcement across all layers (extends Sections 17.2 and 26.1; add a check to Section 29.2). The no-store / private policy must be enforced at every layer including CDN, edge, and any reverse proxy. Rotation and revocation must be tested against caching: a rotated, disabled, or expired link must never serve a cached projection or file.

RTL support on the public client page (promotes an item from Section 31 into V1, conditional). If a meaningful share of clients read Hebrew or Arabic, the public client page in Section 21.2 ships RTL-capable in V1. The public page is the most externally visible surface, so deferring RTL there is higher-risk than deferring it inside the authenticated app.

## A.3 Backlog addition (extends Section 31)

Owner alerting on suspicious link activity, not only logging: a lightweight owner-visible signal when abuse thresholds trip on a link. Deferred, but tracked so it is not forgotten.

## A.4 Estimate framing (clarifies Section 27.1)

Treat the 10-15 day figure as coding time. For a feature with this security surface, the final hardening tail (Phases 7-8: webview quirks, cross-tenant IDOR, cache edges, mobile) typically costs about as much as Phases 1-6 combined. Plan calendar time accordingly and do not compress security review because the coding is faster.

## A.5 Execution guardrail

Because implementation is phased and full builds are run manually between phases, the per-phase acceptance tests in Section 29 are the primary guard against late integration defects. They are mandatory at every checkpoint, including when they are tedious.

# Current Master Update — 11 August 2026

This section is the authoritative implementation checkpoint for continuing the Client Share Link / Client Project View work. It supersedes stale progress statements in the original June handoff and in earlier implementation-status notes. Product and security rules from the original handoff and Addendum A remain authoritative unless a later accepted decision explicitly changed them.

STOP POINT — SAFE RESUME CHECKPOINT Phase 2A and Phase 1C are complete. Phase 1C passed real disposable-Supabase runtime verification at 47/47. The current local branch is main at commit e2a8a6c. The working tree was clean immediately after the Phase 1C checkpoint commit. Local main is ahead of origin/main by 3 commits. No Client Share migration has been applied to Production and the Client Share feature remains disabled.

## 1. Authoritative current status

| Area | Status | Evidence / checkpoint |
| --- | --- | --- |
| Phase 0 — Mapping and threat model | COMPLETE | Repository mapping completed; feature boundaries and no-duplication plan established. |
| Phase 1A — Data foundation | COMPLETE | Database/session/security foundation implemented and verified. |
| Phase 1A runtime verification | COMPLETE | Disposable SQL package executed successfully before Phase 1B. |
| Phase 1B Mapping | COMPLETE | Accepted implementation plan for owner reads, lifecycle, access, configuration and runtime verification. |
| Phase 1B.1 — Owner Reads | COMPLETE | Commit 8bb26c5. |
| Phase 1B.2 — Lifecycle Operations | COMPLETE | Commit c4c19d3. |
| Phase 1B.3 — Access Operations | COMPLETE | Commit 6023107. |
| Phase 1B.4 — Atomic Configuration Save | COMPLETE | Commit 80fd66b. |
| Phase 1B.5 — Runtime Verification | COMPLETE | 520/520 PASS; commit bdd489a. |
| Pre-Phase-2 mapping / sequencing | COMPLETE | Document checkpoint commit dc73244. |
| Phase 2A — Feature-gated owner integration + management shell | COMPLETE | 1084/1084 targeted tests; Build PASS 89/89; commit 2ba1bbb. |
| Phase 1C — Durable project publication intent | COMPLETE AND RUNTIME VERIFIED | 1113/1113 targeted tests; Build PASS 89/89; Runtime 47/47 PASS; commit e2a8a6c. |
| Next authorized phase | PHASE 2B | Do not restart or repeat earlier phases. |

## 2. Locked execution sequence

Phase 2A — COMPLETE → Phase 1C — COMPLETE → Phase 2B — NEXT → Phase 2C → Phase 2D → Phase 3 → Phase 4 → Phase 5 → Phase 6 → Phase 7 → Phase 8

The accepted sequence must not be skipped, reordered or collapsed unless a new explicit mapping decision authorizes the change.

Do not restart Phase 0, Phase 1A, Phase 1B, Phase 2A or Phase 1C.

Do not start Phase 3 before Phase 2D is complete.

Production migration/application is a separate decision and remains unauthorized.

## 3. Source-of-truth order

Product and security intent: The original Full Handoff together with all later accepted addenda. Newer addenda supersede older text only on points they explicitly change.

Implementation status and sequencing: Current repository state, the accepted Pre-Phase-2 Summary, Addendum C, the Phase 2A report, the Phase 1C report, and this 11 August master update.

Repository implementation: Current code and migrations are the implementation source of truth. Do not trust the June document’s old statement that implementation had not started.

Historical evidence: Phase 0 / Phase 1A / Phase 1B mapping, implementation and runtime reports under docs/.

## 4. Git checkpoint and release state

| Item | Current state |
| --- | --- |
| Branch | main |
| HEAD | e2a8a6c — Add Client Share Phase 1C publication intent |
| origin/main | bdd489a0f64a9ae2fea3e2dee66cdf48f60098f7 — Complete Client Share Phase 1B runtime verification |
| Local divergence | main is ahead of origin/main by 3 commits |
| Unpushed commits | dc73244, 2ba1bbb, e2a8a6c |
| Working tree | Clean immediately after the Phase 1C checkpoint commit |
| Push | NOT performed at this stop point |
| Deployment | NOT performed for Phase 2A / Phase 1C |

Important: the three local commits are intentionally not on origin/main yet. A new session must verify the actual repository state before assuming these values still match disk.

## 5. Commit history relevant to Client Share

| Commit | Meaning |
| --- | --- |
| ad2c338 | Add Client Share Link Phase 1A foundation |
| 73596d0 | Document Client Share Phase 1B architecture |
| 8bb26c5 | Add Client Share Phase 1B owner reads |
| c4c19d3 | Add Client Share Phase 1B lifecycle operations |
| 6023107 | Add Client Share Phase 1B access operations |
| 80fd66b | Add Client Share Phase 1B configuration save |
| bdd489a | Complete Client Share Phase 1B runtime verification |
| dc73244 | Document Client Share pre-Phase 2 checkpoint |
| 2ba1bbb | Add Client Share Phase 2A owner management |
| e2a8a6c | Add Client Share Phase 1C publication intent |

## 6. Production and Supabase state — non-negotiable

PRODUCTION APPLICATION REMAINS NOT AUTHORIZED No Client Share migration has been applied to the real Text2Task Production Supabase project. The Client Share feature is not enabled for real users. The successful disposable runtime tests do not authorize Production application.

Client Share migrations in repository: created and verified, but not applied to Production.

Feature gate: TEXT2TASK_CLIENT_SHARE_ENABLED; fail-closed and disabled by default.

Phase 2A code was deliberately designed so it can exist while the Production Client Share schema does not exist: the dashboard entry point stays hidden and all share-link API handlers fail closed before database work when the gate is off.

No Production Supabase access, SQL application, feature enablement or Client Share deployment was performed during the Phase 2A / Phase 1C work.

## 7. Disposable Supabase test projects

| Project / purpose | Status |
| --- | --- |
| Phase 1B disposable runtime project | Deleted after successful Phase 1B runtime verification. |
| text2task-phase1c-runtime-temp | Still exists at this stop point. File 01, File 02 and corrected File 03 were run successfully. DELETE THIS DISPOSABLE PROJECT before continuing implementation work in the next session. |

Phase 1C disposable result: file 01 returned READY; file 02 returned found=true for every structural verification row; corrected file 03 returned 47 total / 47 passed / 0 failed / PHASE_1C_RUNTIME_PASS.

## 8. Locked product decisions carried forward

V1 exposes one active link per project in the UI, while the database supports multiple links from day one.

Optional PIN and optional expiry are included in V1.

Commenter email is omitted or optional in V1 and is never required by default.

No client account is required.

Client feedback never changes project/task/CRM data automatically.

Client communication remains separate from the professional project timeline.

Resources remain private storage objects and require explicit share mappings and verified access.

WhatsApp uses a normal share URL / prefilled message; no WhatsApp API integration.

Anonymous clients never query Supabase project data directly; public access is server-mediated and projection-based.

Public progress/counts must use only the shared subset; hidden task counts may never leak.

Fragment-to-session exchange must be validated in real WhatsApp/Instagram/iOS/Android in-app webviews before Phase 3 is considered done; if needed, use token-in-path → immediate exchange → clean redirect fallback.

Sensitive public responses must enforce private/no-store at every layer, including edge/CDN/reverse proxy behavior; revocation/rotation cache behavior must be tested.

Public client pages should be RTL-capable in V1 if Hebrew/Arabic usage is meaningful.

Suspicious-link owner alerting is deferred backlog, not forgotten.

The hardening tail may be as costly as Phases 1–6 combined; do not compress security work.

Per-phase acceptance tests are mandatory.

## 9. Phase 1A — completed foundation

Phase 1A established the production-grade multi-tenant data/security foundation. It is complete and must not be redesigned simply because later UI work needs additional controls.

| Core table | Purpose / boundary |
| --- | --- |
| project_share_links | Owner/project scoped share-link lifecycle and configuration state. |
| project_share_secret_material | Encrypted secret material for owner reveal/copy; isolated from normal access. |
| share_link_tasks | Explicit task mappings plus public group / waiting-for-feedback / display order. |
| share_link_resources | Explicit Resource mappings plus public label / download intent / display order. |
| share_link_updates | Immutable/versioned client-facing update publication records. |
| share_messages | Future client/user communication stream, separate from professional timeline. |
| share_message_conversions | Traceability for deliberate conversion of communication into reviewed work. |
| share_browser_sessions | Anonymous browser session foundation. |
| share_session_grants | Scoped session/grant state tied to share configuration/version. |
| share_rate_limit_buckets | Rate-limit/abuse-control foundation. |
| share_link_events | Operational/security/audit event foundation. |

PIN profile uses scrypt V1 with N=16384, r=8, p=1 and 32-byte derived key.

Secret material uses AES-256-GCM with 12-byte nonce, 16-byte authentication tag and link UUID as AAD; HMAC/digest representation is canonical lower-case hex.

Direct anonymous database access remains denied; public access is not implemented through broad anon RLS policies.

Integrity/security triggers and RLS preserve ownership and lifecycle invariants.

The database is multi-link capable even though V1 owner UI manages one active link.

## 10. Phase 1B — completed owner/server foundation

### 10.1 Owner reads

get_share_link_management_state(uuid) returns deterministic owner management state for a project.

list_share_link_summaries(uuid[]) supports bounded owner summaries.

Revoked links are excluded by owner-read RPCs; after revoke the management read becomes no-link rather than a synthetic revoked object.

Reads remain owner-scoped and do not expose secret material.

### 10.2 Lifecycle operations

Create draft, activate, disable, re-enable and revoke operations implemented through existing server/RPC contracts.

Lifecycle rules remain authoritative on the server; UI state is only a presentation layer.

Draft does not mean public. Activation is the transition that makes a correctly configured link eligible for later public access.

### 10.3 Access operations

PIN set/clear, expiry set/clear, secret rotation and secret reveal owner operations are implemented at the server/RPC layer.

Secret rotation uses a strictly monotonic timestamp strategy that remains correct across repeated rotations inside one transaction.

Reveal decrypts server-side only. Plaintext secret is not stored as a normal client-side value.

### 10.4 Atomic configuration save

One merged save_share_configuration(uuid,jsonb,jsonb,jsonb,jsonb) RPC is authoritative. No separate save-task/save-resource/save-settings RPC family was created.

Settings, exact-set task mappings, exact-set Resource mappings and immutable latest-update publication are handled transactionally.

Task/resource/update-only changes deliberately do not bump configuration_version; access-sensitive/settings changes do according to the accepted contract.

Request bodies are bounded to 512 KiB, strict UTF-8, not logged, and validated against allowlisted contracts.

displayOrder is bounded to PostgreSQL int limits and SQL handling is overflow-safe.

### 10.5 Runtime verification

PHASE 1B RUNTIME RESULT 520 total tests • 520 passed • 0 failed • PHASE_1B_RUNTIME_PASS

Final Phase 1B static runtime-package tests: 218/218 PASS.

Final targeted Phase 1B tests: 926/926 PASS.

Final user-run Production Build at the Phase 1B checkpoint: PASS; 89/89 static pages.

The disposable Phase 1B project was deleted after evidence was captured.

Final Phase 1B checkpoint commit: bdd489a0f64a9ae2fea3e2dee66cdf48f60098f7.

## 11. Pre-Phase-2 mapping and accepted sequencing

A dedicated read-only mapping was performed after Phase 1B to prevent duplicate implementation, skipped security boundaries or UI built on missing durable contracts. The accepted verdict was READY FOR PHASE 2, with one narrow Phase 1C foundation extension required after Phase 2A and before Phase 2B.

Phase 2A could safely proceed without a migration because it was owner integration + lifecycle management only.

Phase 1C was required before the configuration editor because title/status/target-date publication intent did not yet have durable persisted owner consent.

A UI toggle over raw project fields without a durable publication-intent contract was explicitly rejected.

Preview must eventually consume the same strict server-built projection as the public view; a mock preview is not acceptable.

Note-Resource selectability must be explicitly decided before Phase 2B.

Email-derived identity is not an approved public identity default; public owner/business identity remains a projection/public-view design concern.

## 12. Addendum C — accepted implementation checkpoint

Addendum C was finalized before Phase 2A and locked the following operational state:

Phase 1 was complete and runtime-verified.

Next authorized implementation was Phase 2A — feature-gated owner integration + management shell.

Phase 1C was positioned after Phase 2A and before Phase 2B.

Phase 2A required no migration.

Code merge and feature enablement were separated: code may exist while the Client Share gate is off, but real-user enablement is forbidden until schema application, verification and an explicit rollout checkpoint.

The sequence Phase 2A → Phase 1C → Phase 2B → Phase 2C → Phase 2D → Phase 3 → Phase 4 → Phase 5 → Phase 6 → Phase 7 → Phase 8 may not be skipped/reordered/collapsed without an explicit new mapping decision.

## 13. Phase 2A — completed owner integration and management shell

### 13.1 Feature gate

Authoritative server availability helper: lib/share/share-availability.server.ts.

Environment flag: TEXT2TASK_CLIENT_SHARE_ENABLED.

Disabled by default; explicit enablement only.

No pricing/Free/Pro entitlement was hard-coded.

All existing /api/share-links/** owner routes fail closed while the feature is disabled.

### 13.2 Route protection

| Metric | Verified result |
| --- | --- |
| share-link route files | 11 |
| HTTP handlers | 14 |
| Handlers protected by assertClientShareEnabled() | 14 / 14 |
| Gate position | Before Supabase/RPC work and before meaningful body processing where applicable |
| Disabled behavior | Generic unavailable/not-found behavior; no schema/Postgres leakage |

### 13.3 Owner UI integration

Desktop entry point integrated into the existing project action area in desktop-tasks-table.tsx.

Mobile entry point integrated into mobile-task-card.tsx.

Shared orchestration remains in the existing dashboard/tasks hierarchy rather than duplicating desktop/mobile business logic.

Dedicated feature area: app/components/dashboard/tasks/share-link/.

The management UI reuses ResponsiveDialog; no second custom modal implementation was introduced.

### 13.4 Management lifecycle supported in Phase 2A

No link → create draft.

Draft → activate.

Active → copy/reveal link, disable or revoke.

Disabled → re-enable or revoke according to server contract.

Expired state is rendered safely if returned by management state, even though no delivered Phase 1B write path currently creates it.

Revoked rows are structurally excluded from management reads; after revoke the UI refreshes to no-link.

No PIN, expiry or rotation controls were added to the UI in Phase 2A even though the backend operations already exist.

### 13.5 Secret safety

Plaintext secret/full share URL is not persisted in React state, context, localStorage, sessionStorage, query parameters, history, logs or analytics.

Reveal happens only on explicit owner action.

The future share URL shape used for copy is /share/<publicId>#<secret>.

The full URL exists only for the minimum clipboard operation lifetime.

Clipboard failure stores only a safe status/error state; it does not render the secret.

### 13.6 Acceptance correction

Final acceptance review found one genuine Phase 2A defect: rapid repeated clicks could enter runAction twice before React disabled the button. This was corrected at the root with a synchronous actionInFlightRef reentrancy guard following an existing project pattern, and a regression test was added.

PHASE 2A FINAL EVIDENCE 1084/1084 targeted tests PASS • TypeScript PASS • user-run full Build PASS • 89/89 static pages • final acceptance PASS

Phase 2A checkpoint commit: 2ba1bbb — Add Client Share Phase 2A owner management.

## 14. Phase 1C — completed durable project-level publication intent

Phase 1C added the missing durable owner consent for publishing three project-level fields. It intentionally stores visibility intent only; it does not duplicate the project values themselves.

| Column | Type | Default | Nullability | Meaning |
| --- | --- | --- | --- | --- |
| title_visible | boolean | false | NOT NULL | Owner explicitly permits project title in the later public projection. |
| status_visible | boolean | false | NOT NULL | Owner explicitly permits a safe public status projection. |
| target_date_visible | boolean | false | NOT NULL | Owner explicitly permits target date in the later public projection. |

Migration: supabase/migrations/202608110001_client_share_publication_intent.sql.

Exactly one additive migration; no historical migration was rewritten.

No new settings table, no JSON settings blob, no branding system, no public projection and no UI were created.

get_share_link_management_state(uuid) now returns titleVisible, statusVisible and targetDateVisible as explicit booleans.

save_share_configuration(uuid,jsonb,jsonb,jsonb,jsonb) accepts the three new keys inside the existing settings group.

The existing APIs are reused: GET /api/share-links and PATCH /api/share-links/[id]/config. No new publication-toggle endpoints were created.

### 14.1 configuration_version semantics

false → true for any of the three publication flags is a genuine settings change and bumps configuration_version by exactly one.

true → false likewise bumps by exactly one.

Re-saving identical values does not spuriously bump the version.

Task/Resource/update behavior remains unchanged.

Atomic failure rolls back both the publication flags and configuration_version.

### 14.2 Static and build evidence

PHASE 1C STATIC / BUILD EVIDENCE 1113/1113 targeted tests PASS • npx tsc --noEmit PASS • user-run full Production Build PASS • 89/89 static pages

### 14.3 Runtime package

Runtime package: docs/client-share-phase1c-runtime/.

Package contains 00_READ_ME_FIRST.md, 01_CREATE_TEMP_TEST_FIXTURE.sql, generated 02_APPLY_CLIENT_SHARE_THROUGH_PHASE1C.sql, 03_RUN_PHASE1C_RUNTIME_TESTS.sql, 04_CAPTURE_RESULTS.md, 05_PRODUCTION_APPLICATION_NOT_AUTHORIZED.md and MANIFEST.md.

Generator: scripts/client-share/build-phase1c-runtime-package.ps1.

Generated File 02 remained byte-identical through harness correction; SHA-256: 8bd980081b47d2ded75b72c69d427082f9c3f8d366d601fea7279706d39c991f.

All eight authoritative migration source hashes remained unchanged.

### 14.4 Runtime harness defects found before execution

Harness defect 1: B1 passed NULL to create_share_link_draft even though the RPC requires a 24-character URL-safe public ID. Corrected to phase1cRuntimeA1Link0001 (exactly 24 characters).

Harness defect 2: the first atomic-rollback test failed during early JSON validation and therefore did not prove post-write rollback. It was strengthened by creating task_a2 on project A2 and using it in an A1 share save: the JSON is valid, the settings update executes, then later project/task attribution fails with INVALID_TASKS / P0001.

The strengthened test asserts rollback of both publication-intent values and configuration_version.

These were runtime test-harness defects only. No product, migration or application defect was found.

### 14.5 Real PostgreSQL/Supabase runtime evidence

PHASE 1C RUNTIME RESULT 47 total tests • 47 passed • 0 failed • PHASE_1C_RUNTIME_PASS

File 01: fixture_status = READY.

File 02: every structural verification row returned found = true.

File 03: 47/47 PASS; no FAIL rows.

Runtime covered defaults, management reads, true/false persistence, exact version bumps, identical-save no-bump, strict validation, real post-write atomic rollback, cross-tenant denial, anon EXECUTE denial, task/Resource/update regression, revoked-link rejection and security/grant posture.

Phase 1C status: COMPLETE AND RUNTIME VERIFIED.

Phase 1C checkpoint commit: e2a8a6c — Add Client Share Phase 1C publication intent.

## 15. Current Client Share owner API surface

| Route / operation | Status at stop point |
| --- | --- |
| GET /api/share-links | Implemented; feature-gated; owner management read. |
| POST /api/share-links | Implemented; feature-gated; create draft. |
| GET /api/share-links/summary | Implemented; feature-gated. |
| POST /api/share-links/[id]/activate | Implemented; Phase 2A UI uses it. |
| POST /api/share-links/[id]/disable | Implemented; Phase 2A UI uses it. |
| POST /api/share-links/[id]/enable | Implemented; Phase 2A UI uses it. |
| POST /api/share-links/[id]/revoke | Implemented; Phase 2A UI uses it. |
| POST /api/share-links/[id]/reveal | Implemented; Phase 2A copy/reveal uses it. |
| POST /api/share-links/[id]/pin | Backend implemented; owner UI deferred. |
| POST /api/share-links/[id]/expiry | Backend implemented; owner UI deferred. |
| POST /api/share-links/[id]/rotate | Backend implemented; owner UI deferred. |
| PATCH /api/share-links/[id]/config | Implemented; merged atomic configuration contract; Phase 2B will consume more of it. |

## 16. Security invariants already implemented and not to be weakened

Fail closed on uncertainty, missing schema, invalid lifecycle state, cross-tenant IDs and malformed input.

Owner authorization remains server-side; UI visibility/disabled buttons are not authorization.

No direct anonymous project/task/resource table access.

No raw project serialization for future public pages.

Strict allowlisted public projection is mandatory before Phase 3.

No full share secret in analytics, logs, error tracking or durable browser storage.

Resources stay private; future public file access must re-verify share state and issue short-lived signed access only.

Client feedback remains communication only until explicit authenticated review/conversion.

Public client routes must exclude third-party tracking/session replay and use noindex/noarchive/no-referrer/no-store/CSP/nosniff.

Public progress and counts use only shared tasks; no hidden-count leakage.

## 17. What is deliberately NOT implemented yet

| Area | Not yet implemented / next phase boundary |
| --- | --- |
| Phase 2B | Owner content-configuration editor over the durable settings/mappings. This is the next authorized implementation slice. |
| Task configuration UI | Not yet exposed in owner UI. |
| Resource configuration UI | Not yet exposed in owner UI. |
| Title/status/target-date visibility UI | Durable DB contract exists from Phase 1C; UI not yet built. |
| Subtitle/comments/direction editor | DB/config contract exists; UI not yet built. |
| Latest-update owner publishing UX | Foundation exists; Phase 2 configuration work remains. |
| PIN/expiry/rotation UI | Backend exists; UI deferred to later Phase 2 slice. |
| Preview | Not built. Must reuse the exact future server-built projection; no mock preview. |
| Public /share route | Not built. |
| Fragment-to-session exchange | Not built. |
| Anonymous public projection | Not built. |
| Shared Resource signed access | Not built. |
| Client comments / Client Communication History | Not built. |
| Feedback conversion into Client Updates/tasks | Not built. |
| Hardening / rate limits / cache / public headers / rollout | Later phases. |

## 18. Product decisions still open or deferred

Pricing / Free vs Pro / quota policy for Client Share remains open; do not hard-code it into Phase 2.

User reply publication visibility remains open.

Archived-project share-link UX remains open.

Retention periods for share events, revoked links and dismissed communication remain open.

Whether the public page shows the client’s name by default remains open.

Latest-update history/public history UX remains open.

Note Resource selectability must be resolved before Phase 2B. Internal notes must never become public by accident.

Public business/user identity must not default to email-derived identity. Branding/public identity belongs to projection/public-view design.

Formal approvals/sign-off, client uploads, custom domains and full client accounts remain deferred.

## 19. Exact next phase — Phase 2B

NEXT AUTHORIZED IMPLEMENTATION Phase 2B — owner content-configuration UI using the existing durable contracts. Do not begin public-view/session work, do not apply Production migrations and do not repeat Phase 1C.

The exact Phase 2B control grouping should be confirmed against docs/TEXT2TASK_CLIENT_SHARE_LINK_PRE_PHASE_2_MAPPING_SUMMARY_2026-08-10.md on disk before code changes. The accepted direction is to consume the existing management state and merged save_share_configuration contract rather than create parallel APIs.

Project-level publication controls can now safely use the Phase 1C durable flags: titleVisible, statusVisible and targetDateVisible.

Existing settings contract also contains commentsEnabled, clientFacingSubtitle and contentDirection.

Task mappings already support selected task IDs, publicGroup, waitingForClientFeedback and displayOrder.

Resource mappings already support selected Resource IDs, publicLabel, canDownload and displayOrder.

Immutable latest-update publication foundation already exists.

Safe defaults remain private: no tasks or Resources become shared merely because a draft exists.

Before implementing Resource-selection UI, explicitly settle the Note Resource selectability decision.

Do not add PIN/expiry/rotation UI if the accepted Phase 2 plan assigns those to Phase 2C.

Do not build Preview unless/until the accepted Phase 2 plan reaches the reusable projection/preview slice.

## 20. Immediate housekeeping before Phase 2B

Delete the disposable Supabase project text2task-phase1c-runtime-temp. It is no longer needed because the 47/47 evidence is captured in the repository.

Verify repository checkpoint: branch main; HEAD e2a8a6c; clean working tree; origin/main still bdd489a unless intentionally changed.

Do not push automatically. The current stop point intentionally has three local commits ahead of origin/main; decide push timing explicitly.

Read Addendum C, the Pre-Phase-2 Summary, the Phase 2A report and the Phase 1C report before drafting the Phase 2B implementation prompt.

Begin Phase 2B only. No Production SQL, no feature enablement and no public /share work.

## 21. User-owned actions and working method

The user alone runs full Production Builds.

The user alone performs staging, commit and push operations.

The user alone applies SQL/migrations and performs Supabase runtime verification.

Claude/agent work should be phase-scoped: inspect, implement the authorized slice, run only targeted tests/TypeScript where permitted, show the diff/status and stop.

No temporary patches, unsafe casts, suppressions, duplicate APIs, duplicate settings systems or cosmetic fixes that hide root causes.

When a runtime package is required, it must be deterministic, fail-closed, disposable-project only and must explicitly state Production application is not authorized.

## 22. Do-not-repeat checklist

Do not remap Phase 0 unless a new architectural conflict is discovered.

Do not rebuild Phase 1A tables/security foundation.

Do not replace Phase 1B owner RPCs with parallel endpoints.

Do not replace the merged save_share_configuration RPC with per-field/per-resource save RPCs.

Do not rebuild Phase 2A management shell or feature gate.

Do not recreate Phase 1C publication-intent columns or add duplicate copies of project title/status/date.

Do not re-run Phase 1B or Phase 1C runtime packages unless a later migration explicitly requires a regression rerun.

Do not apply any Client Share migration to Production without a separate explicit authorization checkpoint.

## 23. Remaining roadmap after the stop point

| Phase | High-level remaining work |
| --- | --- |
| Phase 2B | Owner content-configuration editor over durable share settings/mappings. |
| Phase 2C | Remaining owner access controls such as PIN/expiry/rotation and any share-channel controls assigned by the accepted Phase 2 plan. |
| Phase 2D | Reusable strict projection + owner Preview using the same projection/layout intended for the public view. |
| Phase 3 | Public no-login session exchange, strict public projection, status/progress/task groups, latest update and unavailable states. |
| Phase 4 | Verified shared Resource access and short-lived file URLs. |
| Phase 5 | Client feedback, separate communication history, replies, unread/reviewed/resolved/dismissed states and notifications. |
| Phase 6 | Deliberate conversion of feedback through existing Client Update/manual task review flows. |
| Phase 7 | Rate limits, abuse controls, headers/noindex/no-store, cache/revocation edges, mobile/RTL/accessibility and lifecycle hardening. |
| Phase 8 | Full regression/security audit, controlled Production schema/application, feature-flag rollout, monitoring and final documentation. |

## 24. New-conversation start checklist

Attach this updated handoff document to the new conversation.

Tell the assistant to treat this 11 August checkpoint as authoritative for progress and sequencing.

Delete the disposable Phase 1C Supabase project before new implementation work.

Verify the current Git checkpoint and working tree instead of assuming it.

Confirm that Production still has no Client Share migrations and the feature gate remains disabled.

Resume with Phase 2B only; do not restart completed phases.

Before Claude edits code, use the accepted Pre-Phase-2 Summary and current repository to produce a narrow Phase 2B implementation prompt.

## 25. Copy-paste continuation text for a new ChatGPT window

אני ממשיך את העבודה על Text2Task — Client Share Link / Client Project View. מצורף מסמך handoff מעודכן ל-11 באוגוסט 2026. קרא אותו במלואו לפני שממליצים על פעולה. נקודת העצירה: - Phase 0, Phase 1A, Phase 1B, Phase 2A ו-Phase 1C הושלמו. - Phase 1B runtime: 520/520 PASS. - Phase 2A: 1084/1084 targeted tests PASS, TypeScript PASS, user-run Build PASS, 89/89 static pages. - Phase 1C: 1113/1113 targeted tests PASS, TypeScript PASS, user-run Build PASS, 89/89 static pages, real disposable-Supabase runtime 47/47 PASS, PHASE_1C_RUNTIME_PASS. - Phase 1C checkpoint commit: e2a8a6c — Add Client Share Phase 1C publication intent. - Phase 2A commit: 2ba1bbb. - Pre-Phase-2 documentation checkpoint: dc73244. - origin/main was still bdd489a at the stop point, so local main was ahead by 3 commits. No push was done yet. - No Client Share migration has been applied to Production. - TEXT2TASK_CLIENT_SHARE_ENABLED is not enabled for real users. - Production migration/application remains NOT AUTHORIZED. - The disposable Supabase project text2task-phase1c-runtime-temp still needs to be deleted as housekeeping. Locked sequence from here: Phase 2B → Phase 2C → Phase 2D → Phase 3 → Phase 4 → Phase 5 → Phase 6 → Phase 7 → Phase 8. Do NOT restart Phase 0/1A/1B/2A/1C and do NOT skip/reorder phases. Permanent rules: - Text2Task is an active Production SaaS. Build correctly for the long term; no patches, duplicate systems, unsafe casts or suppressions. - Public client data must eventually be a strict server-built allowlisted projection; never serialize a full project and hide fields in the browser. - Client feedback never mutates CRM/project/task data automatically. - Client Communication History remains separate from the professional timeline. - Resources stay private and future public file access must be verified and short-lived. - No direct anonymous DB access and no third-party tracking/session replay on public share pages. - One active link per project in V1 UI; DB remains multi-link capable. - PIN and expiry are V1. - Commenter email is omitted/optional, never required. - User alone runs full Builds, Git staging/commit/push and Supabase SQL/runtime work. First actions in this new window: 1. Help me delete/confirm deletion of text2task-phase1c-runtime-temp. 2. Verify the current Git checkpoint/clean state using commands I run. 3. Read the attached handoff and the current repo docs referenced there. 4. Then prepare the narrow Claude implementation prompt for Phase 2B only, based on the accepted Pre-Phase-2 mapping and actual current repository. 5. Do not authorize Production SQL or feature enablement. We stopped here intentionally. Continue from this checkpoint, not from the old June “implementation not started” status.

## 26. Final stop-point statement

CURRENT STATUS AT HANDOFF Phase 1C is COMPLETE AND RUNTIME VERIFIED. The next implementation phase is Phase 2B. The only immediate housekeeping item is deletion of the disposable Phase 1C Supabase project and verification of the Git checkpoint. Production remains untouched and unauthorized for Client Share schema/application.

# Current Master Update — 20 August 2026

This section is the authoritative implementation checkpoint for continuing Client Share Link / Client Project View work. It supersedes implementation-status, stop-point, Git-state and next-phase instructions from the 11 August master update. The original product/security rules and later accepted addenda remain authoritative unless this update explicitly changes them.

STOP POINT — SAFE RESUME CHECKPOINT Phase 5 is COMPLETE / PASS. The local branch is main at commit 8142245 (Complete Client Share Phase 5 communication lifecycle), with a clean working tree at the checkpoint and main ahead of origin/main by 14 commits. No push was performed at this stop point. The next authorized work is PHASE 6 — MAPPING / AUDIT ONLY. Do not implement Phase 6 in the first continuation turn.

## 1. Authoritative current status

| Area / phase | Status | Evidence / checkpoint |
| --- | --- | --- |
| Phase 0 — Mapping and threat model | COMPLETE | Repository mapping, threat model and no-duplication boundaries established. |
| Phase 1A — Data/security foundation | COMPLETE | Multi-tenant schema, RLS, sessions/grants, rate-limit and communication/conversion foundations. |
| Phase 1B — Owner/server foundation | COMPLETE + RUNTIME VERIFIED | 520/520 runtime PASS; owner reads/lifecycle/access/config save established. |
| Phase 2A — Owner management shell | COMPLETE | Feature-gated Share with client integration; commit 2ba1bbb. |
| Phase 1C — Durable publication intent | COMPLETE + RUNTIME VERIFIED | 47/47 disposable runtime PASS; commit e2a8a6c. |
| Phase 2B — Owner content configuration | COMPLETE | Durable settings/task/resource/update editor; runtime 46/46 PASS; checkpoint 7f38212. |
| Phase 2C — Access controls and sharing channels | COMPLETE | PIN/expiry/channel UX, browser-safety fixes; checkpoint 8cb91a7. |
| Phase 2D — Strict client projection + Preview | COMPLETE | Allowlisted projection and owner Preview using the same client view; checkpoint da3f62f. |
| Phase 3 — Public sharing | COMPLETE + REAL BROWSER ACCEPTED | Session exchange, public projection/page, PIN flow, lifecycle enforcement, rate-limit foundation; commits 675f4e2 + 59dc254. |
| Phase 4 — Secure shared-file delivery | COMPLETE + REAL PREVIEW ACCEPTED | Opaque fileRef + server-mediated streaming; 9.5 MiB exact-byte proof; commit a38edda. |
| Phase 5 — Client communication | COMPLETE / PASS | Submission/history/replies/status/unread/UI/lifecycle verification; final commit 8142245. |
| Next authorized work | PHASE 6 — MAPPING / AUDIT ONLY | Map deliberate conversion into existing Client Update/manual-task review flows. No code in first turn. |

## 2. Git checkpoint and release state

| Branch | main |
| --- | --- |
| HEAD | 8142245 — Complete Client Share Phase 5 communication lifecycle |
| Local divergence | git status -sb showed main...origin/main [ahead 14] |
| Working tree | Clean immediately after the Phase 5 closure commit |
| Push | NOT performed at this stop point |
| Production deploy | NOT authorized/performed for the Phase 5 closure |
| Next Git action | Do not push automatically. Re-verify disk state in the new session before any push decision. |

## 3. Relevant checkpoint commits since the 11 August handoff

| Commit | Meaning |
| --- | --- |
| 7f38212 | Phase 2B content configuration checkpoint |
| 8cb91a7 | Phase 2C access/sharing controls checkpoint |
| da3f62f | Phase 2D strict client projection + Preview |
| 675f4e2 | Phase 3 rate-limit foundation |
| 59dc254 | Complete Phase 3 public sharing |
| a38edda | Complete Phase 4 secure file delivery |
| 3e07fe4 | Phase 5A communication foundation |
| 5ca667d | Phase 5B public message submission |
| b760d6f | Phase 5C communication APIs |
| f4ff8e1 | Phase 5D communication UI |
| 8142245 | Complete Phase 5 communication lifecycle / closure |

## 4. Locked product/security rules carried forward

The client sees only a strict server-built allowlisted projection chosen by the Text2Task owner; never serialize a full project and hide private fields in the browser.

Client feedback is communication, not a command. It never mutates project/task/CRM data automatically.

Client Communication History remains separate from the professional Project Timeline until an authenticated owner explicitly initiates a reviewed conversion.

One active/manageable link per project in the V1 UI; the database remains multi-link capable.

PIN and optional expiry are V1 controls. Public reads/writes revalidate link state, expiry, configuration_version and PIN grant requirements.

Commenter email remains omitted/optional and is never required by default.

Public progress/counts use only shared tasks; hidden task counts must never leak.

No direct anonymous project/task/resource DB reads. Public access is server-mediated.

No third-party analytics/session replay on /share/**. Public pages remain noindex/noarchive/no-referrer/no-store with restrictive CSP/nosniff.

Resources remain private. A Note Resource is never publicly shareable in V1.

User alone controls Production SQL/migrations, full builds, Git stage/commit/push and rollout decisions.

AUTHORITATIVE PHASE 4 SECURITY REVISION The June handoff's suggested direct short-lived signed-URL delivery is superseded. Real Phase 4 design rejected exposing Supabase signed URLs because they reveal storage-path structure. Public FILE access now uses an opaque deterministic HMAC fileRef and a Text2Task server endpoint that re-authorizes the share, downloads from private Supabase Storage server-side, and streams the bytes to the browser. Storage paths, Supabase URLs, owner/project/resource IDs and permanent signed URLs are never exposed.

## 5. Phase 2B — owner content configuration — COMPLETE

Owner configuration UI consumes existing durable management state and the merged save_share_configuration contract; no duplicate settings API or second persistence model was created.

Project publication controls use titleVisible, statusVisible and targetDateVisible; existing settings include commentsEnabled, clientFacingSubtitle and contentDirection.

Task mappings support selected IDs, public group, waiting-for-client-feedback and display order. Resource mappings support publicLabel, canDownload and display order.

Note Resources remain private/non-shareable. External LINK resources are shareable only when owner-approved and http/https.

Latest client-facing update publication uses the existing immutable share_link_updates foundation.

Runtime verification: 46/46 PASS. Targeted regression/build gates passed at the checkpoint.

## 6. Phase 2C — access controls and share channels — COMPLETE

Owner PIN and expiry controls were integrated into the existing Share with client surface; no second modal or parallel lifecycle state was introduced.

Copy/share/native share/WhatsApp behaviors were added with browser-safe capability detection and popup handling.

Native Share hydration was corrected so SSR/first client render never depends on browser-only capability checks.

WhatsApp popup handling was corrected to preserve the returned window handle while nulling opener safely; navigation-failure cleanup was added.

A synchronous reentrancy guard prevents rapid duplicate actions.

Phase 2C regression checkpoint passed (2139/2139 at that stage) and full build succeeded.

## 7. Phase 2D — strict client projection + owner Preview — COMPLETE

ClientProjectProjection is strictly allowlisted and independently declared. Public-facing fields include only selected title/subtitle/status/target date/content direction/commentsEnabled/progress/latest update/tasks/resources.

Hard-excluded data includes amount, priority/Urgent, client phone/email/notes, raw input, internal timeline, internal IDs, storage paths, signed URLs, secrets/PINs and unmapped items.

Progress is computed only from resolved shared tasks; it is null when no tasks are shared.

Resource projection discriminates safe LINK and FILE shapes; Note resources are excluded.

Owner Preview GET /api/share-links/[id]/preview is authenticated, owner-scoped and consumes the same strict projection/client view intended for public use.

No full project object is sent to Preview or the later public client page.

## 8. Phase 3 — public no-login sharing — COMPLETE / REAL BROWSER ACCEPTED

Implemented fragment-based public URL/session flow: /share/<publicId>#<secret>. The browser exchanges the secret, receives an HttpOnly scoped session/grant and removes the fragment.

Public projection route revalidates browser session, grant, active link state, expiry, project scope and exact configuration_version on every read.

PIN-protected links require valid PIN verification before a grant is accepted; no-PIN links work without unnecessary prompts.

Rate-limit foundation uses atomic share_rate_limit_buckets/RPC semantics; public failures are generic/fail-closed.

Public pages enforce privacy/indexing isolation and are excluded from analytics/cookie-banner collection.

Real browser acceptance caught and closed four issues: FILE publicLabel hydration race; Quick Share generic-failure handling; missing Preview secret-encryption env causing activate 500; PIN timestamp ordering causing correct-PIN 404.

Analytics suppression on /share/** and PIN-disable UX were also re-verified.

Final Phase 3 evidence included SQL runtime 28/28 PASS, browser fixture 16/16 READY, full Client Share + analytics regression 42 files / 1545 tests, and a successful build.

## 9. Phase 4 — secure shared-file delivery — COMPLETE / REAL PREVIEW ACCEPTED

Direct Supabase signed URLs were rejected because they expose bucket/storage-path information containing internal identifiers.

Public FILE resources use an opaque HMAC-SHA256 fileRef derived from shareLinkId + resourceId with a dedicated TEXT2TASK_SHARE_FILE_REF_HMAC_KEY_V1 purpose-specific key.

GET /api/share/[publicId]/resources/[fileRef] reuses public authorization, rechecks the mapped Resource and project scope, classifies FILE vs LINK/NOTE independently, downloads server-side from private Storage and streams the response.

Safe Content-Disposition is derived only from the public label. HTML/SVG/XML/script-like types are not served inline; PDF uses sandboxed CSP; Office formats are attachment-oriented.

Real Vercel proof transferred exactly 9,961,472 bytes (~9.5 MiB) with status 200 through the application stream path. Storage path and internal IDs did not appear in the browser contract.

A separate pre-existing platform/product issue remains: owner upload of the same ~9.5 MiB file through the current Vercel inbound upload route failed with FUNCTION_PAYLOAD_TOO_LARGE despite the UI claiming ~10 MB. This is NOT a Client Share Phase 4/5 blocker and remains a separate later fix.

## 10. Phase 5 — Client Communication — COMPLETE / PASS

| Area / phase | Status | Evidence / checkpoint |
| --- | --- | --- |
| Phase 5A — Communication foundation | COMPLETE | Owner reply/status RPCs + repository + commentsEnabled Quick Share; commit 3e07fe4. |
| Phase 5B — Public client submission | COMPLETE | POST /api/share/[publicId]/messages + comment_submission rate limit; commit 5ca667d. |
| Phase 5C — History and owner APIs | COMPLETE | Public GET, owner GET, reply and status routes; commit b760d6f. |
| Phase 5D — UI | COMPLETE | Public Messages section + owner Client Communication History + unread/reply/status UX; commit f4ff8e1. |
| Phase 5F — Lifecycle/security acceptance | PASS | Broad 57+ file verification plus real Preview configuration-version/revoke/history checks. |
| Phase 5G — Closure | COMPLETE | Documentation/regression/build closure; final commit 8142245. |

## 10.1 Phase 5A foundation

Additive migration: supabase/migrations/202608190001_client_share_message_owner_rpcs.sql.

send_share_message_reply validates owner/link/parent ownership, inserts an owner-visible reviewed reply and never mutates the client parent status.

set_share_message_status accepts only new/reviewed/resolved/dismissed; converted is explicitly excluded from Phase 5.

Both RPCs are SECURITY DEFINER with safe search_path, auth.uid()-required owner scoping and execute granted only to authenticated.

Owner repository reads are scoped; reply/status writes call RPCs only. No broad direct owner insert/update path was added.

Allow client messages is a draft setting in Quick Share and is persisted only when Share update is saved.

## 10.2 Phase 5B/5C public and owner APIs

POST /api/share/[publicId]/messages accepts strict {body, authorDisplayName?}; inserts exactly one top-level client message after origin/session/grant/commentsEnabled/rate-limit checks.

Message validation is Unicode/codepoint-aware (Hebrew, Arabic, emoji, multiline), plain text only, body max 4000 characters and display name max 80.

GET /api/share/[publicId]/messages returns only authorType, authorDisplayName, body and createdAt; IDs/status/private workflow metadata never reach the public response.

Owner GET /api/share-links/[id]/messages returns full owner communication history + unreadCount after ownership proof and remains readable through disabled/revoked/expired lifecycle states.

Owner reply route reuses the Phase 5B body validator and does not auto-review/resolve the parent.

Owner PATCH status route proves the message belongs to the route's share link before invoking set_share_message_status.

## 10.3 Phase 5D UI and runtime flow

Public Messages UI is a sibling of ClientProjectView so owner Preview remains presentational/data-free. It renders only when commentsEnabled=true.

Public hook GETs history on enable, POSTs on submit and re-GETs after success; stale responses are guarded by request IDs. No realtime or polling.

Owner Client Communication History reuses the existing Share panel dialog shell; no stacked-dialog Escape-key problem.

Unread is client-authored + status=new. Opening/refreshing history does not auto-review.

Reply is offered only where viable; reviewed/resolved/dismissed are explicit owner actions. converted is unreachable in Phase 5 UI/API.

RTL/mobile/accessibility behavior uses dir=auto for message bodies/inputs and explicit public contentDirection.

Full Phase 5 final regression: 58 test files / 2039 tests PASS. TypeScript, eslint, git diff --check and npm run build all clean.

## 11. Phase 5 real Preview acceptance and defect closures

| Scenario | Result | Final evidence |
| --- | --- | --- |
| Core client message flow | PASS | Client sent real message; owner unread=1; owner saw it, replied; client refresh saw Project team reply. |
| Owner explicit workflow | PASS | Reviewed/resolved/dismissed actions changed only owner-private status; unread followed server truth. |
| commentsEnabled=false | PASS | Public Messages UI/API access blocked while owner history remained retained. |
| Stale unread badge | DEFECT FOUND → CLOSED | Two isolated hooks desynced. Fix refetches badge on Back/close; real Preview showed 1→0 and badge disappeared without panel reopen. |
| configuration_version invalidation | PASS | Already-open authorized client tab became unavailable immediately after owner config change; stale grant did not inherit new capability. |
| Revoke public security | PASS | Owner revoke returned 200; same authorized client tab refreshed to unavailable; existing grant/session did not bypass revoke. |
| Revoked owner history | DEFECT FOUND → CLOSED | Management RPC intentionally excludes revoked links. Added read-only historical fallback; fresh Preview showed Client messages / From a previous share, full history retained, Reply suppressed. |
| Status isolation suspicion | FALSE ALARM | User clarified both messages had been changed manually. Final real Preview showed independent mixed states (REVIEWED and RESOLVED). No bug/fix. |

## 12. Revoked-history final architecture

get_share_link_management_state keeps its original purpose and may exclude revoked links from manageable/current-link state.

A separate read-only owner/project-scoped historical fallback resolves the deterministic most-recent share link only when the primary management state has no link.

Final selection rule is: messagesLinkId = manageable/current link id ?? historical fallback link id. Never the reverse.

Endpoint: GET /api/share-links/history-link. Client hook: use-share-link-history.ts.

For revoked history, the panel shows Client messages with a From a previous share indicator; the history modal shows a revoked warning, preserves status actions and suppresses Reply.

This fallback does not re-enable, rotate, copy settings from or otherwise resurrect the revoked link, and has no overlap with public authorization.

## 13. Production / migration / rollout state — STOP POINT

NO PRODUCTION AUTHORIZATION No Production SQL, migration application, Client Share enablement or Production deployment is authorized by this handoff. Do not treat successful disposable/Preview acceptance as permission to modify Production.

The repository contains the complete Client Share migration chain through Phase 5A.

Phase 5A migration 202608190001_client_share_message_owner_rpcs.sql is confirmed NOT applied to Production at this stop point.

The exact Production application state of earlier Client Share migrations was not re-queried during Phase 5G. Do not assume it from this document; perform a read-only migration-status verification before any future rollout.

A future safe rollout must verify schema/RPC/grants and required existing Client Share environment variables before deploying code that depends on them.

Feature enablement remains a separate explicit rollout decision; do not enable real-user Client Share merely because the code is complete through Phase 5.

## 14. Disposable Preview/Supabase final state

| Disposable project purpose | Client Share application/runtime acceptance through Phases 3–5 |
| --- | --- |
| Fixture project | Phase 3 Browser Acceptance Fixture Project |
| Phase 5A migration | Applied in disposable environment |
| Real communication rows | Present; include client messages and owner reply used in Phase 5 acceptance |
| Historical share link | 39e539e1-598f-4df8-ac2f-a20f55e65e45 |
| Historical link state | revoked intentionally |
| Old public URL | Intentionally unavailable after revoke |
| Owner history | Retained and accessible via revoked-history fallback |
| Cleanup | Do NOT mutate/delete automatically in the next session. Treat cleanup as a separate optional action after evidence is no longer needed. |

## 15. Remaining roadmap after this stop point

| Phase | Status | Next meaning |
| --- | --- | --- |
| Phase 6 — Existing-flow conversion | NEXT — MAPPING/AUDIT ONLY | Map deliberate conversion of client feedback into existing Client Update review/apply and optional manual task prefill. No implementation in first turn. |
| Phase 7 — Hardening | NOT STARTED AS A FORMAL PHASE | Many controls were already pulled forward (rate limit, headers, noindex, lifecycle, RTL/accessibility). Remap remaining gaps before implementation; do not blindly repeat the June roadmap. |
| Phase 8 — Audit/rollout | NOT STARTED | Full release/security audit, verified Production migration state, controlled schema/application rollout, feature-flag enablement and monitoring. |

## 16. Exact next phase — PHASE 6 MAPPING / AUDIT ONLY

NEXT AUTHORIZED WORK Do a read-only repository mapping for Phase 6. Do not edit code, do not create migrations, do not run Production SQL, do not enable the feature, and do not start conversion implementation until the mapping is reviewed and explicitly approved.

## 16.1 Phase 6 objective

Phase 6 should let an authenticated Text2Task owner deliberately take a specific client communication item and route it into an existing authoritative work-creation/review path. The default/primary AI path is the existing Client Update analyze → review → apply workflow. An optional manual-task prefill may be considered only if it reuses existing task creation/review behavior. The original share message must remain intact in Client Communication History, and conversion must be explicit, traceable and idempotent.

## 16.2 Phase 6 mapping questions — answer before any implementation

Map the existing Client Update engine end-to-end: analyze route/service, contracts, review modal, apply route, transaction/RPC path, history and timeline side effects.

Map exactly how raw client-update input is accepted today and whether a share-message body can be passed into that flow without creating a parallel analyzer.

Map share_message_conversions schema, constraints, RLS, indexes and current unused code references. Determine the intended durable source-message → result traceability contract.

Determine the minimum owner UI integration point inside Client Communication History for a future explicit action such as Analyze as client update. No action should exist in public/client UI.

Map idempotency: repeated clicks/retries must not create duplicate Client Updates/tasks or duplicate conversion records.

Map transaction boundaries: conversion record should be written only after the existing authoritative operation succeeds; failures leave the original communication unchanged and retryable.

Map authorization: owner must own project, share link and source message; cross-link/cross-project/cross-tenant conversion must fail closed.

Map lifecycle semantics for disabled/expired/revoked links and archived projects. Historical messages may remain convertible only if that is consistent with existing owner/project mutation rules; do not assume.

Map status semantics: Phase 6 may introduce/use converted only after a successful explicit conversion. Decide whether converted is terminal, whether reviewed/resolved timestamps are also set, and how the existing DB constraint expects this.

Map whether owner replies are ever convertible (likely no unless intentionally justified) versus client-authored messages only.

Map manual task prefill separately from AI conversion. It must use the existing task creation/review path and must never save automatically.

Map project timeline behavior: only the successfully applied existing core operation may enter the professional timeline; the original client communication remains in Client Communication History.

Map analytics/notifications only after core commit, with no comment body or sensitive payload. Do not make them Phase 6 success dependencies.

Map tests required for no-automatic-mutation, cross-tenant isolation, idempotency, rollback, conversion traceability and regression of the existing Client Update flow.

Produce a phased Phase 6 implementation plan (for example 6A foundation/traceability, 6B explicit Analyze integration, 6C manual task prefill if still justified, 6D runtime acceptance) only after mapping the real repository.

## 16.3 Recommended read-only Phase 6 mapping prompt

TEXT2TASK CLIENT SHARE — PHASE 6 MAPPING / AUDIT ONLY Current checkpoint: - Phase 5 COMPLETE / PASS. - main @ 8142245 — Complete Client Share Phase 5 communication lifecycle. - working tree was clean at the stop point. - main was ahead of origin/main by 14 commits; no push at the stop point. - Production rollout is NOT authorized. - Phase 5A migration 202608190001_client_share_message_owner_rpcs.sql is confirmed not applied to Production. - Historical disposable link 39e539e1-598f-4df8-ac2f-a20f55e65e45 remains revoked with owner communication history intact. TASK: Map Phase 6 only. DO NOT EDIT FILES. DO NOT CREATE MIGRATIONS. DO NOT RUN A FULL BUILD. DO NOT TOUCH PRODUCTION. Map the real repository for deliberate conversion of a client-authored share message into existing Text2Task work flows. Find and document: 1. Existing Client Update analyze → review → apply → history/timeline flow, exact files/routes/contracts/RPCs/transactions. 2. Exact reusable entry point for feeding a selected share-message body into the existing Client Update analyzer without duplicating AI logic. 3. share_message_conversions schema/constraints/RLS/indexes and every current code reference. 4. Existing manual task creation/prefill flow and whether it can be reused safely as an optional second conversion path. 5. Owner authorization needed to prove source message + share link + project + user ownership. 6. Lifecycle behavior for active/disabled/expired/revoked share links and archived/deleted projects. 7. Idempotency and retry design so one message cannot unintentionally create duplicate updates/tasks/conversion records. 8. Transaction boundary: original communication remains unchanged on failure; conversion trace is recorded only after the existing core operation succeeds. 9. Exact semantics for status='converted' and reviewed_at/resolved_at under the existing share_messages DB constraint. 10. Which author types may be converted; default recommendation should be client-authored messages only unless repository evidence supports more. 11. UI integration point in Client Communication History for an explicit authenticated action. No public conversion action. 12. Phase 6 boundary with Project Timeline: original message stays in Client Communication History; only existing authoritative applied work may create normal timeline events. 13. Analytics/notification isolation and privacy boundaries. 14. Required tests: cross-tenant/cross-link denial, no automatic mutation, idempotency, rollback, duplicate-click/retry, conversion traceability and existing Client Update regression. 15. Recommended minimal Phase 6 slices and exact migration/API/UI changes, if any, based on the current repository. Return: - current architecture map with file paths - reusable existing flows - gaps/risks - exact proposed Phase 6 contract - proposed slice sequence - tests/runtime acceptance plan - open decisions that actually require user approval - GO / NO-GO recommendation for Phase 6 implementation Do not implement anything in this turn.

## 17. New-conversation start checklist

Attach this updated 20 August handoff document.

Tell the assistant to treat “Current Master Update — 20 August 2026” as authoritative for implementation status and sequencing.

Verify the actual repository state first: git status -sb and git log --oneline -6. Do not assume the checkpoint if disk changed after this document was created.

Do not push automatically. At the stop point main was ahead of origin/main by 14 commits.

Do not query or modify Production merely to resume development. Production rollout remains a separate explicit decision.

Read the current Phase 5 audit/plan doc on disk if available: docs/TEXT2TASK_CLIENT_SHARE_LINK_PHASE_5_AUDIT_AND_PLAN_2026-08-19.md.

Begin with the Phase 6 read-only mapping/audit prompt above. No code edits in the first Phase 6 turn.

After mapping is reviewed, prepare a narrow Phase 6 implementation prompt. Do not skip directly to conversion UI/code.

## 18. Do-not-repeat / do-not-regress checklist

Do not restart Phases 0–5.

Do not redesign the share session/grant/public projection architecture merely to support Phase 6.

Do not expose internal IDs or full project records to public clients.

Do not add direct public access to share_message_conversions, Client Updates, tasks or project tables.

Do not create a second Client Update analyzer or a second task system for Client Share feedback.

Do not let a client comment automatically create or alter work.

Do not merge Client Communication History into Project Timeline.

Do not reuse revoked-history fallback as a public authorization path.

Do not replace secure FILE streaming with storage-path/signed-URL exposure.

Do not make email/analytics success part of conversion success.

Do not apply Production migrations or enable the feature without a separate rollout checkpoint.

## 19. Copy-paste continuation text for a new ChatGPT window

אני ממשיך את העבודה על Text2Task — Client Share Link / Client Project View. מצורף מסמך handoff מעודכן ל-20 באוגוסט 2026. קרא אותו במלואו, ובמיוחד את “Current Master Update — 20 August 2026”, לפני שממליצים על פעולה. נקודת העצירה: - Phase 0–Phase 5 הושלמו. - Phase 5 FINAL STATUS: COMPLETE / PASS. - HEAD בנקודת העצירה: 8142245 — Complete Client Share Phase 5 communication lifecycle. - git status -sb בנקודת העצירה: main...origin/main [ahead 14]. - ה-working tree היה נקי אחרי ה-commit. - לא בוצע git push בנקודת העצירה. - אין אישור ל-Production SQL / migration / deploy / feature enablement. - Phase 5A migration 202608190001_client_share_message_owner_rpcs.sql מאושר כלא-מיושם ב-Production; מצב שאר migrations צריך אימות read-only לפני rollout עתידי. - ה-disposable fixture נשאר לצורכי evidence; הלינק 39e539e1-598f-4df8-ac2f-a20f55e65e45 הוא revoked בכוונה והיסטוריית ההודעות שלו נשמרת אצל ה-owner. מה כבר הוכח: - secure no-login public share, session/grant, PIN, expiry/lifecycle, strict projection, noindex/no-store/analytics isolation. - secure FILE delivery דרך Text2Task server streaming + opaque fileRef; אין signed URL/storage-path leakage. - public client messages, owner history, reply, unread, reviewed/resolved/dismissed. - configuration_version invalidates stale grants ב-Preview אמיתי. - revoke חוסם גם session/grant קיים ב-Preview אמיתי. - revoked owner history נשאר נגיש דרך Client messages / From a previous share; Reply מוסתר ו-status actions נשארים. - stale unread badge defect תוקן ואומת. - חשד ל-status cross-row bug היה false alarm; אין באג כזה. השלב הבא המורשה: PHASE 6 — MAPPING / AUDIT ONLY. בשלב הראשון של Phase 6: 1. אל תשנה קוד. 2. אל תיצור migration. 3. אל תריץ Production SQL. 4. אל תתחיל UI של Convert. 5. מפה את ה-Client Update analyze/review/apply/history הקיים ואת manual task creation/prefill. 6. מפה את share_message_conversions ואת semantics של status='converted'. 7. תכנן explicit, authenticated, idempotent conversion בלבד — client feedback לעולם לא משנה עבודה אוטומטית. 8. החזר architecture map, gaps/risks, proposed Phase 6 contract, slices, tests/runtime plan ו-GO/NO-GO. 9. רק אחרי שאאשר את ה-mapping נכין implementation prompt צר ל-Phase 6. אל תתחיל מחדש Phases 0–5. המשך בדיוק מה-checkpoint הזה.

## 20. Final stop-point statement

CURRENT STATUS AT HANDOFF — 20 AUGUST 2026 Client Share Link / Client Project View is complete through Phase 5, including real Preview lifecycle/security acceptance and closure of the two real Phase 5 defects. The repository checkpoint is main @ 8142245 with a clean working tree at the recorded stop point and no push. The next work is Phase 6 mapping/audit only: map deliberate, authenticated conversion of client-authored communication through the existing Client Update/manual task review flows. No Phase 6 implementation or Production action is authorized.

# Current Master Update — 24 August 2026

This section is a true continuation of the 11 August and 20 August update sections above, following this document's own established convention: prior sections are preserved unmodified as historical record; this new section is appended, not a replacement.

## 1. Authoritative current status

| Area / phase | Status | Evidence / checkpoint |
| --- | --- | --- |
| Phase 0 — Phase 5 | COMPLETE (unchanged since 20 August) | See the 20 August update section above for full detail. |
| Phase 6A — Project Update provenance foundation | COMPLETE | Commit 70f2858. Migration 202608210001_client_share_project_update_provenance.sql. |
| Phase 6B — Explicit owner Analyze | COMPLETE | Commit 0b10e61. Migration 202608230001_client_share_apply_boundary.sql. Full build PASS (90/90 static pages) at closure. |
| Phase 6C — Atomic Apply + conversion closure | COMPLETE | Commit 0958167. Migration 202608230002_client_share_apply_conversion_closure.sql. See section 7 below for full evidence. |
| Phase 6D — Runtime/security/lifecycle acceptance | MAPPING/AUDIT ONLY — CONCLUDED | PHASE_6D_NOT_REQUIRED. No implementation performed or required. See section 9 below. |
| Next authorized work | PHASE 7 — MAPPING / AUDIT ONLY | Map hardening requirements against what Phases 1-6 already delivered before proposing any implementation scope. See section 12 below. |

## 2. Git checkpoint and release state

| Item | Value |
| --- | --- |
| Branch | main |
| HEAD | 0958167 — Complete Client Share Phase 6C atomic conversion closure |
| Local divergence | git status -sb showed main...origin/main [ahead 17] |
| Working tree | Clean immediately after the Phase 6C closure commit |
| Push | NOT performed at this stop point |
| Production deploy | NOT authorized/performed for the Phase 6 closure |
| Next Git action | Do not push automatically. Re-verify disk state in the new session before any push decision. |

## 3. Relevant checkpoint commits since the 20 August handoff

| Commit | Meaning |
| --- | --- |
| 8142245 | Complete Client Share Phase 5 communication lifecycle (carried forward from the 20 August handoff, listed here for continuity) |
| 70f2858 | Complete Client Share Phase 6A provenance foundation |
| 0b10e61 | Complete Client Share Phase 6B message analysis flow |
| 0958167 | Complete Client Share Phase 6C atomic conversion closure |

## 4. Locked product/security rules carried forward

All rules listed in section 4 of the 20 August update above remain unchanged and in force.

Client feedback is communication, not a command — it never mutates project/task/CRM data automatically. Only an explicit owner Apply, through the existing, unmodified Client Update pipeline, does that.

Client Communication History remains separate from the professional Project Timeline until an authenticated owner explicitly Applies a reviewed conversion.

The existing Project Updates analyzer/review/apply system remains the sole, authoritative path — no second system was built across 6A-6C.

One source client message may have at most one durable Client Update slot (structurally enforced by a partial unique index since 6A).

client_share Analyze does not create professional Project Timeline entries; only a successful Apply creates the ordinary, existing work/timeline effects.

Apply mutation + conversion trace + share_message converted state are atomic — all-or-nothing, in one transaction, proven by real disposable-runtime evidence (section 7 below).

"converted" is a terminal share-message status; a disabled/expired/revoked share link does not invalidate a retained, owner-side history conversion for a message sent while the link was active.

User alone controls Production SQL/migrations, full builds, Git stage/commit/push and rollout decisions — unchanged.

## 5. Phase 6A — Project Update provenance foundation — COMPLETE

Durable, passive client_share provenance added to project_updates: a coupling CHECK constraint, a cross-table integrity trigger, an immutability trigger, and a partial unique index guaranteeing one client message maps to at most one project_updates slot.

Deliberately did not touch the public analyze route's request contract or the analyzer's own actionable input types — those remained exactly as they were before 6A.

Commit 70f2858. Migration 202608210001_client_share_project_update_provenance.sql.

## 6. Phase 6B — Explicit owner Analyze — COMPLETE

New, dedicated, authenticated owner route under app/api/share-links/[id]/messages/[messageId]/analyze — never the public generic analyze route.

Server loads the source client message body itself; the browser never supplies trusted conversion content.

Implements the find-or-resume-or-retry-or-claim algorithm: analyze double-click, request retry, concurrent Analyze, and resume of analyzed/reviewed/applying/applied/failed/ignored states all resolve to the same durable project_updates slot — proven by dedicated unit tests, not merely asserted.

Reuses the existing Client Update review modal — no second review UI was built.

Commit 0b10e61. Migration 202608230001_client_share_apply_boundary.sql (adds the standalone-forgery boundary trigger later extended by 6C). Full production build reported PASS (90/90 static pages) at this phase's own closure.

## 7. Phase 6C — Atomic Apply + conversion closure — COMPLETE

Extends the one existing, authoritative apply_project_update_transaction so that, in one atomic transaction: the accepted work mutation, the normal Apply timeline effects, a new share_message_conversions trace row, share_messages.status='converted', and correct reviewed_at semantics all happen together, or none of them do, on any failure. Introduced a new, independently-secured helper (finalize_share_message_conversion) that closes a real attack the security audit found — a forged status='applied' row followed by a standalone call to the helper — via a transaction-scoped, row-bound capability that does not survive a real COMMIT, a savepoint rollback, or reuse across a different update in the same session.

Migration identity

| Item | Value |
| --- | --- |
| Migration file | supabase/migrations/202608230002_client_share_apply_conversion_closure.sql |
| SHA-256 | 36f9209b2e17cad19a8aa8c5a279fb74d2de880a790df3fd67a9eecba4d6db65 |
| Commit | 0958167 |

Disposable-runtime acceptance history

Six real disposable-Supabase-project attempts were made against the main closure test suite. Attempts #1-#5 each failed on a genuine, independently-diagnosed disposable-runtime-harness defect — never a Production migration or application-code defect — and were corrected in turn before the sixth attempt passed cleanly:

| Attempt | Result | Root cause class |
| --- | --- | --- |
| 1 | FAILED before test aggregation | Disposable fixture privilege gap (missing authenticated grants/RLS) |
| 2 | FAILED before test aggregation | Disposable fixture schema gap (missing tasks.is_archived column) |
| 3 | FAILED before test aggregation | Runtime-harness fault-injection actor-context bug, plus a latent rollback-baseline bug found in the same review |
| 4 | FAILED before test aggregation | Runtime-harness fixture-construction bug (raw INSERT instead of the real owner-reply RPC) |
| 5 | FAILED before test aggregation | Runtime-harness link-lifecycle fixture bug, plus a latent link/project-pairing bug found by the same exhaustive audit |
| 6 | PASS | n/a |

Final runtime result (Attempt #6)

Dedicated real-COMMIT capability test:
  status = PHASE_6C_CAPABILITY_COMMIT_SCOPE_PASS

      
Main closure runtime suite:
  total_tests    = 79
  passed_tests   = 79
  failed_tests   = 0
  status         = PHASE_6C_CLOSURE_RUNTIME_PASS
  failed_test_details = (no failures)

      
Combined runtime evidence: 80 executed PASS evidence points

Build / regression evidence

| Check | Result |
| --- | --- |
| Targeted regression | 51 files / 1820 tests — PASS |
| TypeScript (tsc --noEmit) | PASS |
| Full production build | Next.js 16.1.6 / Turbopack — Compiled successfully |
| Static generation | 90/90 — PASS |
| Final git review | git diff --check clean; Phase 6C committed cleanly |

## 8. Production / migration / rollout state for Phase 6 — STOP POINT

No Phase 6 Client Share Production rollout has been performed. The Phase 6 migration/deployment/feature-enablement checkpoint remains separately unauthorized. For older Client Share Production state (Phases 0-5), see the corresponding statements in the 11 August and 20 August update sections above — this section makes no claim about any Production action outside the Phase 6 scope described here.

Migration rollout order (confirmed by direct migration reads, not assumed): 202608210001 (6A) -> 202608230001 (6B) -> 202608230002 (6C), in that exact order.

202608230002 has a hard runtime dependency on 202608210001's column: the redefined apply_project_update_transaction reads it unconditionally on every Apply call, of any source type — 6A must be live before 6C, or all Applies break, not just client_share ones.

Migration-before-app-deploy is safe; app-deploy-before-migration is also safe but produces a clean, user-visible error (PROJECT_UPDATE_SOURCE_NOT_APPLIABLE) for client_share Applies until the migration catches up — no partial/corrupt state in either order.

TEXT2TASK_CLIENT_SHARE_ENABLED remains untouched by any Phase 6 slice — enabling it for real users is a separate, independent, not-yet-made decision.

## 9. Phase 6D audit — PHASE_6D_NOT_REQUIRED

A full read-only mapping/audit turn was run after Phase 6C's completion (docs/TEXT2TASK_CLIENT_SHARE_LINK_PHASE_6D_AUDIT_AND_PLAN_2026-08-24.md). Conclusion: Phase 6 (6A -> 6B -> 6C) is functionally complete for V1 acceptance. No Phase 6D implementation is required.

The original Phase 6 Accepted Plan defined Phase 6D as pure runtime-evidence-gathering — no new migration, RPC, or UI, ever. Cross-checking that plan's own ~20-item verification checklist against what 6B and 6C already delivered showed 19 of ~20 items already covered by direct, cited evidence (unit tests, route tests, or the 79-assertion disposable-runtime suite). The one remaining item is a strict structural subset of two invariants already proven at a harder failure point in the same transaction — not an independent risk.

## 10. Optional UX findings — not mandatory, not Phase 7 requirements by default

Two narrow findings surfaced during the Phase 6D audit. Both are proven safe (the underlying resume path fails closed with a real HTTP 409, no data corruption, no duplication, no privilege escalation) and neither is a security or data-integrity blocker. Record them here for visibility; do not treat either as a required Phase 7 item unless a future Phase 7 mapping pass separately determines it belongs there.

Cross-tab/multi-window Communication History can remain stale after a conversion happens in another tab or window — no poll/broadcast/focus-refetch mechanism exists in the relevant data hook today.

A resumed already-applied Client Update may present previously-applied/rejected items as freshly selectable in the review UI (no item.status filter) — the final Apply call still correctly and safely rejects with a 409, so nothing is corrupted, only potentially confusing to the owner.

## 11. Remaining roadmap after this stop point

| Phase | Status | Next meaning |
| --- | --- | --- |
| Phase 6 — Existing-flow conversion | COMPLETE | All of 6A/6B/6C implemented, runtime-verified (80 evidence points), full build PASS, committed at 0958167. Phase 6D concluded PHASE_6D_NOT_REQUIRED. |
| Phase 7 — Hardening | NEXT — MAPPING/AUDIT ONLY | Many controls were already pulled forward across Phases 1-6 (rate limiting, security headers, noindex/no-store, lifecycle enforcement, RTL/accessibility groundwork). Remap remaining gaps against what already exists before proposing implementation; do not blindly repeat an old roadmap list. |
| Phase 8 — Audit and rollout | NOT STARTED | Full release/security audit, verified Production migration state, controlled schema/application rollout, feature-flag enablement, and monitoring. Comes strictly after Phase 7, not before it. |

Production rollout is NOT the immediate next step. The correct next development checkpoint is Phase 7 mapping/audit first.

## 12. Exact next phase — PHASE 7 MAPPING / AUDIT ONLY

NEXT AUTHORIZED WORK

Do a read-only repository mapping for Phase 7. Do not edit code, do not create migrations, do not run Production SQL, do not implement any hardening control, until the mapping is reviewed and explicitly approved. Do not assume every item in the Phase 7 scope list below is actually missing — verify against the live repository first, since several items were already pulled forward during Phases 1-6.

### 12.1 Phase 7 objective

Phase 7 should determine, with repository evidence rather than assumption, which hardening/abuse-control/accessibility items in the original long-term roadmap are already satisfied by work already delivered in Phases 1-6, and which remain genuine gaps. Only genuine, evidenced gaps should become an implementation scope — this mapping pass exists specifically to prevent re-implementing something that already exists.

### 12.2 Phase 7 mapping questions — answer before any implementation

Map current rate-limiting coverage across every public Client Share endpoint (not just the ones built during Phase 3) and identify any endpoint still missing a limit.

Map current abuse-control coverage (comment/message submission, PIN attempts, session/grant exchange) and identify any path still open to unbounded retry.

Map current public-page security headers (CSP, X-Content-Type-Options, Referrer-Policy, noindex/noarchive) against what Phase 2D/Phase 3 already implemented; identify only genuinely missing headers or routes.

Map current no-store/no-cache behavior on every public read path, including any newer route added during Phase 6.

Map cache/session/revocation edge cases: does a revoked link's session/grant get invalidated promptly everywhere it should be, including any new Phase 6 read paths?

Map lifecycle hardening: expired/disabled/revoked link behavior across every entry point (public page, file access, message submission), not only the ones exercised by existing tests.

Map mobile behavior for the public client page and the owner Communication History/review flows.

Map RTL (right-to-left) correctness across the public client page and the owner-facing Client Share surfaces.

Map accessibility (keyboard navigation, screen-reader labeling, color contrast) across the same surfaces.

For every item above, produce a PASS/GAP determination with a file:line citation or a passing test citation — matching the evidentiary discipline already used in the Phase 6D audit — before proposing any Phase 7 implementation scope.

### 12.3 Recommended read-only Phase 7 mapping prompt

TEXT2TASK CLIENT SHARE — PHASE 7 MAPPING / AUDIT ONLY

      
Current checkpoint:
- Phase 6 (6A/6B/6C) COMPLETE. Phase 6D audit concluded PHASE_6D_NOT_REQUIRED.
- main @ 0958167 — Complete Client Share Phase 6C atomic conversion closure.
- working tree was clean at the stop point.
- main was ahead of origin/main by 17 commits; no push at the stop point.
- Production rollout for Phase 6 is NOT authorized.
- Two optional, non-blocking UX findings exist from the Phase 6D audit (cross-tab staleness; resumed-applied-item selectability) — record but do not assume these are Phase 7 scope.

      
TASK:
Map Phase 7 only. DO NOT EDIT FILES. DO NOT CREATE MIGRATIONS. DO NOT RUN A FULL BUILD. DO NOT TOUCH PRODUCTION.

      
For each of the following areas, determine PASS (already implemented, cite file:line or a passing test) or GAP (cite what is actually missing) — do not assume anything is missing without checking:
1. Rate limiting across every public Client Share endpoint.
2. Abuse controls (comment/message submission, PIN attempts, session/grant exchange).
3. Public-page security headers (CSP, X-Content-Type-Options, Referrer-Policy, noindex/noarchive).
4. no-store/no-cache behavior on every public read path, including Phase 6 additions.
5. Cache/session/revocation edge cases.
6. Lifecycle hardening for expired/disabled/revoked links across every entry point.
7. Mobile behavior.
8. RTL correctness.
9. Accessibility (keyboard, screen reader, contrast).

      
Return:
- current coverage map with file paths and citations
- confirmed gaps only
- non-gaps (already satisfied, with evidence)
- exact proposed Phase 7 scope, sized to only the confirmed gaps
- proposed slice sequence if the scope is non-trivial
- tests/runtime acceptance plan
- open decisions that actually require user approval
- GO / NO-GO recommendation for Phase 7 implementation

      
Do not implement anything in this turn. Do not skip ahead to Phase 8 / Production rollout.

## 13. New-conversation start checklist

Attach this updated 24 August handoff document (v6).

Tell the assistant to treat "Current Master Update — 24 August 2026" as authoritative for implementation status and sequencing, layered on top of the unchanged historical sections above it.

Verify the actual repository state first: git status -sb and git log --oneline -6. Do not assume the checkpoint if disk changed after this document was created.

Do not push automatically. At the stop point main was ahead of origin/main by 17 commits.

Do not query or modify Production merely to resume development. Production rollout remains a separate, explicit, not-yet-made decision.

Read the current Phase 6D audit doc on disk if available: docs/TEXT2TASK_CLIENT_SHARE_LINK_PHASE_6D_AUDIT_AND_PLAN_2026-08-24.md.

Begin with the Phase 7 read-only mapping/audit prompt above. No code edits in the first Phase 7 turn.

After mapping is reviewed, prepare a narrow Phase 7 implementation prompt scoped only to confirmed gaps. Do not skip directly to Phase 8 / Production rollout.

## 14. Do-not-repeat / do-not-regress checklist

Do not restart Phases 0-6.

Do not redesign the share session/grant/public projection architecture merely to support Phase 7.

Do not expose internal IDs or full project records to public clients.

Do not add direct public access to share_message_conversions, Client Updates, tasks or project tables.

Do not create a second Client Update analyzer or a second task system for Client Share feedback.

Do not let a client comment or message automatically create or alter work.

Do not merge Client Communication History into Project Timeline.

Do not reuse revoked-history fallback as a public authorization path.

Do not replace secure FILE streaming with storage-path/signed-URL exposure.

Do not make email/analytics success part of conversion or Apply success.

Do not apply Production migrations or enable the feature without a separate rollout checkpoint.

Do not treat the two optional Phase 6D UX findings as security defects — they are UX polish items, proven safe.

Do not skip Phase 7 mapping and go directly to Phase 8 / Production rollout.

## 15. Copy-paste continuation text for a new ChatGPT window

אני ממשיך את העבודה על Text2Task — Client Share Link / Client Project View.
מצורף מסמך handoff מעודכן ל-24 באוגוסט 2026 (גרסה v6). קרא אותו במלואו, ובמיוחד את "Current Master Update — 24 August 2026", לפני שממליצים על פעולה.

      
נקודת העצירה:
- Phase 0 עד Phase 6 (6A, 6B, 6C) הושלמו.
- Phase 6C FINAL STATUS: COMPLETE.
- HEAD בנקודת העצירה: 0958167 — Complete Client Share Phase 6C atomic conversion closure.
- git status -sb בנקודת העצירה: main...origin/main [ahead 17].
- ה-working tree היה נקי מיד אחרי ה-commit.
- לא בוצע git push בנקודת העצירה.
- אין אישור ל-Production SQL / migration / deploy / feature enablement עבור Phase 6.
- Migration אחרון: 202608230002_client_share_apply_conversion_closure.sql, SHA-256 36f9209b2e17cad19a8aa8c5a279fb74d2de880a790df3fd67a9eecba4d6db65.
- Runtime evidence: 79/79 PASS (PHASE_6C_CLOSURE_RUNTIME_PASS) בתוספת PHASE_6C_CAPABILITY_COMMIT_SCOPE_PASS — סה"כ 80 נקודות ראיה.
- Targeted regression: 51 files / 1820 tests PASS. Full production build PASS (90/90 static generation).
- Phase 6D בוצע כ-mapping/audit בלבד. מסקנה: PHASE_6D_NOT_REQUIRED — אין צורך במימוש נוסף.
- שני ממצאי UX אופציונליים ולא-חוסמים תועדו: (1) Communication History עלול להישאר "stale" בטאב פתוח אחר אחרי המרה בטאב אחר; (2) resume של update שכבר applied מציג פריטים כניתנים-לבחירה-מחדש, אך השרת חוסם בבטחה עם 409 — אין סיכון לשחיתות נתונים.

      
השלב הבא המורשה:
PHASE 7 — MAPPING / AUDIT ONLY (hardening).

      
בשלב הראשון של Phase 7:
1. אל תשנה קוד.
2. אל תיצור migration.
3. אל תריץ Production SQL.
4. אל תניח שכל דרישות ה-hardening עדיין חסרות — חלק גדול מהן כבר מומש בפאזות 1-6 (rate limit, headers, noindex, lifecycle).
5. מפה מה כבר קיים בפועל בריפו, לעומת רשימת Phase 7 המקורית (rate limits, abuse controls, headers, cache/revocation edge cases, mobile, RTL, accessibility).
6. זהה רק פערים מוכחים, עם ציטוט קובץ/שורה או טסט קיים.
7. הכן מסמך Phase 7 audit/plan ועצור לפני מימוש.

      
אל תתחיל מחדש Phases 0–6. המשך בדיוק מנקודת העצירה הזו. Production rollout (Phase 8) אינו השלב הבא.

## 16. Final stop-point statement

CURRENT STATUS AT HANDOFF — 24 AUGUST 2026

Client Share Link / Client Project View is complete through Phase 6C, including six real disposable-runtime attempts on the Phase 6C closure suite (five diagnosed and corrected harness-only defects, one clean PASS at 79/79), a passing targeted regression suite (51 files / 1820 tests), a passing full production build (90/90 static generation), and a clean commit at 0958167. A subsequent Phase 6D read-only audit concluded PHASE_6D_NOT_REQUIRED — no further Phase 6D implementation is needed to close Phase 6. The repository checkpoint is main @ 0958167 with a clean working tree at the recorded stop point and no push. No Phase 6 Client Share Production rollout has been performed; that checkpoint remains separately unauthorized. The next authorized work is Phase 7 mapping/audit only: determine which hardening items in the long-term roadmap are already satisfied by Phases 1-6 and which remain genuine gaps, before proposing any Phase 7 implementation scope. No Phase 7 implementation, and no Phase 8 / Production rollout action, is authorized by this document.